# Based on what you known about this project do some research on industry standards and do some thinking and produce the most creative and revolutionary strategy for promotion and distribution consider all possible solutions and provide a timeline. 
      In addition please provide a complete and detailed task list with a brief description of each task for the complete project without missing any detail.

# Based on what you known about this project do some research on industry standards and do some thinking and produce the most creative and revolutionary strategy for promotion and distribution consider all possible solutions and provide a timeline.

In addition please provide a complete and detailed task list with a brief description of each task for the complete project without missing any detail.

Note: Due to model limitations, the response may not account for all data in the uploaded file(s). For better results, consider using fewer or smaller file(s) with essential excerpts. Learn more

# 🚀 TURBOMINDZ: REVOLUTIONARY PROMOTION & DISTRIBUTION STRATEGY

## Plus Complete Project Task List

# SECTION A: CREATIVE & REVOLUTIONARY PROMOTION STRATEGY

## 🧠 Strategic Analysis: What Makes Turbomindz Unique

Before designing the strategy, let me identify Turbomindz’s core differentiators that we can leverage:

| Unique Feature | Marketing Angle |
| --- | --- |
| Topics-based architecture | “Finally, a marketplace that makes sense” |
| Public trading | “The only marketplace you can audit” |
| Physical + digital marriage | “Your art deserves a soul” |
| Theme rooms by idea (not author) | “Explore ideas, not egos” |
| Community governance | “You ARE the marketplace” |
| Standardized tag system | “Professional trading, made simple” |
| Trusted Seller program | “Reputation is currency” |

## 💡 THE REVOLUTIONARY STRATEGY: “THE WITNESSED ECONOMY”

### Core Concept

Most NFT projects launch with hype and hope for sales. We’re going to do something radically different:

We will launch with trust and let sales follow.

Instead of “Buy our NFTs!” our message is “Watch us build the most transparent creative marketplace ever.” Every decision, every trade, every dispute resolution becomes content. Transparency itself becomes the marketing.

### The Three Pillars

┌─────────────────────────────────────────────────────────────────────────┐
│                    THE WITNESSED ECONOMY FRAMEWORK                       │
├─────────────────────────────────────────────────────────────────────────┤
│                                                                         │
│   PILLAR 1              PILLAR 2              PILLAR 3                  │
│   ─────────             ─────────             ─────────                 │
│   PROVE FIRST           EDUCATE ALWAYS        COMMUNITY AS CONTENT      │
│                                                                         │
│   • Build community     • Every post teaches   • Trades become stories  │
│     before NFT drop     • Free value first     • Disputes become drama  │
│   • Demonstrate system  • Position as expert   • Growth becomes proof   │
│     with test trades    • Create curriculum    • Members become stars   │
│   • Show don't tell     • Partner educators    • Stats become credible  │
│                                                                         │
└─────────────────────────────────────────────────────────────────────────┘

## 🎯 REVOLUTIONARY TACTICS (10 Unconventional Approaches)

### Tactic 1: “The Reverse Launch” 🔄

Concept: Most projects launch NFTs first, then build community. We reverse it.

How It Works: 1. Launch Discord with full marketplace structure (Week 1) 2. Let people join WITHOUT owning NFTs (Week 1-8) 3. Run “mock trades” with test listings (Week 4-8) 4. Build reputation, test systems, gather feedback 5. THEN launch NFTs (Week 14)

Why Revolutionary: - Community validates systems before spending money - Early members have stake in success - Bugs/issues found before real money involved - Creates FOMO for NFT launch (“I’ve been here since the beginning”)

Timeline: Weeks 1-14

### Tactic 2: “The Empty Frame Campaign” 🖼️

Concept: Physical-first marketing in a digital world.

How It Works: 1. Source 100 small, elegant frames ($3-5 each = $300-500 budget) 2. Inside each frame: QR code + message “This frame is waiting for art. So is your NFT.” 3. Send to: - 25 art influencers - 25 philosophy podcasters - 25 NFT collectors - 25 random Twitter followers who engage

Package Contents: - Empty frame - QR code → website - Handwritten note: “In Turbomindz, digital and physical become one. This frame is yours to fill—and to marry to an NFT.” - Small card explaining the Marriage concept

Why Revolutionary: - Physical touch in a digital world - Instagram-worthy unboxing content - Explains the concept through experience - Low cost, high impact

Timeline: Week 9-10 (send) → Week 11-12 (unboxings)

### Tactic 3: “Transparency Theater” 🎭

Concept: Turn every transparent process into content.

Content Series: 1. “The Witnessed Deal” - Document every trade from start to finish - Thread: “Watch this trade unfold in real-time” - Negotiation screenshots - Packing video - Tracking updates - Unboxing video - Final confirmation

- “Tribunal Tales” - Document dispute resolutions (anonymized)

  - What went wrong

  - Evidence presented

  - Elder deliberation

  - Resolution

  - Lessons learned

- “From Idea to Marriage” - Document Marriage requests

  - User’s art piece

  - Documentation process

  - Scribe verification

  - Final stamp

Why Revolutionary: - Process becomes entertainment - Transparency becomes credibility - Real stories beat paid ads - Competitors can’t replicate (they’re not transparent)

Timeline: Ongoing from Week 15+

### Tactic 4: “The Philosophy Challenge” 📚

Concept: Weekly creative challenges tied to theme rooms.

Structure: - Week 1: Classical Foundations → “Create art inspired by virtue” - Week 2: Existentialism → “Visualize the absurd” - Week 3: Eastern Wisdom → “Express non-attachment” - etc.

How It Works: 1. Post challenge on Monday (Twitter + Discord) 2. Participants create and share (all week) 3. Community votes (Saturday) 4. Winner gets featured + free Marriage fee for their entry 5. All entries become content

Why Revolutionary: - Creates 52 weeks of community content - Each challenge introduces a theme room - Winners become ambassadors - Non-holders can participate (funnel)

Timeline: Ongoing from Week 15+

### Tactic 5: “The Provenance Museum” 🏛️

Concept: Create a public, searchable archive of all trades.

How It Works: 1. Every [SOLD] thread gets archived publicly 2. Build simple Notion database (free) 3. Columns: NFT#, Art Type, Theme, Sale Price, Seller, Buyer, Date, Marriage Status 4. Embed on website as “The Living Ledger”

What This Creates: - Verifiable price history - Proof of community activity - Research tool for collectors - Press-worthy “first of its kind” asset

Why Revolutionary: - No other NFT project has this - Creates real utility for collectors - Journalists can cite data - Proves the system works

Timeline: Setup Week 16, ongoing maintenance

### Tactic 6: “Guild Partnerships” 🤝

Concept: Partner with communities around each marketplace category.

Target Partnerships:

| Category | Partnership Target |
| --- | --- |
| Paintings & Drawings | r/Art, ArtStation communities |
| Sculpture & 3D | Sculptors’ guilds, maker spaces |
| Digital & Generative | Processing/p5.js communities |
| Photography | Photography subreddits, camera clubs |
| Prints & Multiples | Printmakers’ unions, risograph collectives |
| Books & Zines | Independent publishers, zine fairs |
| Craft & Wearables | Etsy communities, maker markets |
| Calligraphy | Lettering communities, pen clubs |

Partnership Structure: - “Featured Community” spotlight each month - Cross-promotion in their channels - Special [GUILD] tag for their members - Exclusive theme discussion

Why Revolutionary: - Brings existing communities in - Each category has built-in advocates - Organic growth in 10 verticals simultaneously - Positions Turbomindz as community connector

Timeline: Week 17-24 (one per month in Phase 4)

### Tactic 7: “The Analog Bridge” 🌉

Concept: Partner with physical galleries for reverse discovery.

How It Works: 1. Identify 10 small galleries/art spaces 2. Offer: “Display QR codes next to select works” 3. QR links to: “This piece could have a soul. Learn about phygital art.” 4. Gallery gets: Commission on any NFT sales from their referrals 5. We get: Physical world presence, credibility, new audience

Target Venues: - University art galleries - Coffee shops with rotating art - Pop-up markets - Art fairs - Co-working spaces

Why Revolutionary: - NFT marketing in physical spaces - Reaches people who don’t follow crypto - Gallery partnership = credibility - Low/no cost (mutual benefit)

Timeline: Week 17-24 (ongoing outreach)

### Tactic 8: “Education as Funnel” 🎓

Concept: Create free educational content that naturally leads to Turbomindz.

The Free Course: “Phygital Art 101”

Module 1: What is Phygital Art? Module 2: Understanding NFTs (without the hype) Module 3: Blockchain Basics for Artists Module 4: Selling Physical Art with Digital Proof Module 5: Building Your Collector Community Module 6: Case Study: Turbomindz Model Module 7: Getting Started

Distribution: - YouTube series - Email course (captures addresses) - Twitter threads - Blog posts on website

Why Revolutionary: - Provides genuine value - Positions us as authority - SEO benefits - Captures leads - Course participants become members

Timeline: Create Week 9-12, launch Week 13

### Tactic 9: “The Trust Scoreboard” 📊

Concept: Public, real-time metrics that prove trustworthiness.

Metrics to Display (on website):

┌─────────────────────────────────────────────────────────────┐
│                    TURBOMINDZ TRUST SCOREBOARD              │
├─────────────────────────────────────────────────────────────┤
│                                                             │
│   📦 TRADES COMPLETED        █████████████████ 247         │
│   ✅ SUCCESSFUL DELIVERY     █████████████████ 99.2%       │
│   ⚖️ DISPUTES RESOLVED       █████████████████ 100%        │
│   ⏱️ AVG RESOLUTION TIME     █████████████████ 4.2 days    │
│   💍 MARRIAGES VERIFIED      █████████████████ 189         │
│   ⭐ TRUSTED SELLERS         █████████████████ 34          │
│   👥 ACTIVE COMMUNITY        █████████████████ 412         │
│                                                             │
│   Last updated: [Live timestamp]                            │
│                                                             │
└─────────────────────────────────────────────────────────────┘

Why Revolutionary: - Real-time accountability - No other platform shows this - Press-worthy transparency - Builds trust before purchase

Timeline: Build Week 16, launch publicly

### Tactic 10: “Member Origin Stories” 📖

Concept: Feature community members’ journeys as content.

Series: “How I Got Here” - Video/written interviews with members - Questions: - What kind of art do you create? - Why did you join Turbomindz? - Walk us through your first trade - What’s your married piece story? - Advice for newcomers?

Distribution: - Twitter threads - YouTube shorts - Instagram Reels - Discord spotlights - Website testimonials

Why Revolutionary: - Real stories beat marketing - Members become advocates - Creates emotional connection - Infinite content supply (every member is a story)

Timeline: Start Week 15, ongoing

## 📅 PROMOTIONAL TIMELINE: 32-WEEK MASTER PLAN

### Pre-Launch Phase (Weeks 1-12)

WEEK 1-2: FOUNDATION BUILDING
├── Set up all platforms (silent)
├── Create core content library
├── Prepare Empty Frame packages
└── Begin "Phygital Art 101" course creation

WEEK 3-4: SOFT LAUNCH - "THE BETA VILLAGE"
├── Open Discord (no NFTs required)
├── Run first mock trades with team
├── Invite first 50 beta testers
└── Document everything for content

WEEK 5-6: CONTENT ENGINE STARTS
├── Begin "Transparency Theater" series
├── First Twitter threads explaining system
├── Start engaging philosophy/art communities
└── Continue mock trades for proof

WEEK 7-8: EXPANSION
├── Send Empty Frame packages (Wave 1: 50 frames)
├── First influencer unboxings
├── Discord grows to 150+ members
├── All systems tested and documented

WEEK 9-10: EDUCATION PUSH
├── Launch "Phygital Art 101" course
├── Twitter Space: "The Future of Art Trading"
├── Send Empty Frame packages (Wave 2: 50 frames)
├── Press outreach begins

WEEK 11-12: PRE-LAUNCH HYPE
├── Whitelist opens
├── Daily countdown content
├── Final system tests
├── Press release sent
└── Discord at 300+ members

### Launch Phase (Weeks 13-16)

WEEK 13: FINAL PREP
├── All 50 NFTs ready
├── Team briefed
├── Launch content scheduled
└── Community energized

WEEK 14: 🚀 MINT LAUNCH
├── NFTs go live on OpenSea
├── Launch announcements everywhere
├── Real-time support
├── First real trades begin
└── Document everything

WEEK 15: ACTIVATION
├── Marriage Registry opens
├── First Philosophy Challenge
├── "Witnessed Deal" series begins
├── Testimonial collection

WEEK 16: CONSOLIDATION
├── Trust Scoreboard goes live
├── Provenance Museum launches
├── First transparency report
├── Phase 4 planning

### Growth Phase (Weeks 17-32)

WEEK 17-20: GUILD PARTNERSHIPS
├── Partnership 1: Paintings community
├── Partnership 2: Photography community
├── First "Member Origin Story" series
├── First Analog Bridge gallery partnership
└── Elder elections

WEEK 21-24: SCALE & OPTIMIZE
├── Partnership 3: Digital art community
├── Partnership 4: Prints community
├── Second art drop (if demand)
├── 100+ marriages milestone
└── 6-month transparency report

WEEK 25-28: AUTHORITY BUILDING
├── Case study publications
├── Speaking opportunities (podcasts, Twitter Spaces)
├── Partnership expansion
├── Media features
└── Community ambassador program

WEEK 29-32: ECOSYSTEM MATURITY
├── Full governance activation
├── Trusted Seller program at scale
├── Multiple successful dispute resolutions documented
├── Category-specific sub-communities
└── Planning Year 2

## 📊 DISTRIBUTION CHANNELS

### Primary Channels (Focus Resources Here)

| Channel | Strategy | Frequency |
| --- | --- | --- |
| Twitter/X | Main voice, threads, engagement | 3-5x daily |
| Discord | Community hub, trading floor | Always active |
| OpenSea | NFT sales | Maintained |

### Secondary Channels (Moderate Investment)

| Channel | Strategy | Frequency |
| --- | --- | --- |
| Instagram | Visual content, carousels | 1x daily |
| YouTube | Course content, documentaries | 1-2x weekly |
| Email | Newsletter, updates | 2x monthly |

### Tertiary Channels (Opportunistic)

| Channel | Strategy | Frequency |
| --- | --- | --- |
| Reddit | Relevant subreddit engagement | Authentic only |
| LinkedIn | Professional art market | 1x weekly |
| Podcasts | Guest appearances | As invited |
| Medium | Long-form thought leadership | 1-2x monthly |

### Partnership Channels

| Partner Type | Value Exchange |
| --- | --- |
| Philosophy podcasts | Theme room sponsorship |
| Art communities | Category partnerships |
| Galleries | Physical presence |
| Educational institutions | Course distribution |
| NFT media | Press coverage |

## 💰 PROMOTION BUDGET (Ultra-Low-Budget)

### One-Time Costs

| Item | Cost | Notes |
| --- | --- | --- |
| Empty Frames (100) | $400 | Physical marketing |
| Shipping frames | $200 | To influencers |
| QR code stands (10) | $50 | For gallery partners |
| Press kit printing | $50 | For physical distribution |
| TOTAL ONE-TIME | $700 |  |

### Monthly Costs

| Item | Cost | Notes |
| --- | --- | --- |
| Canva Pro | $13 | Design |
| Buffer/Later | $0-15 | Scheduling |
| Mailchimp | $0 | Email (free tier) |
| Promotional MATIC | $20 | Giveaways/gas |
| TOTAL MONTHLY | $33-48 |  |

### Total Year 1 Promotional Budget

| Category | Amount |
| --- | --- |
| One-time | $700 |
| Monthly (×12) | $396-576 |
| TOTAL | $1,096-1,276 |

Note: This is in addition to the $180-675 operational budget from the main Project Bible.

## 📈 SUCCESS METRICS FOR PROMOTION

### Pre-Launch (Weeks 1-13)

| Metric | Target |
| --- | --- |
| Discord members (pre-NFT) | 300+ |
| Twitter followers | 1,000+ |
| Email subscribers | 200+ |
| Course completions | 100+ |
| Empty Frame unboxing posts | 50+ |
| Press mentions | 5+ |

### Launch (Weeks 14-16)

| Metric | Target |
| --- | --- |
| NFTs sold (first week) | 25+ |
| Discord members | 500+ |
| Twitter followers | 2,000+ |
| First marriages | 10+ |
| First trades | 5+ |

### Growth (Weeks 17-32)

| Metric | Target |
| --- | --- |
| Total trades | 100+ |
| Total marriages | 75+ |
| Discord members | 1,000+ |
| Twitter followers | 5,000+ |
| Guild partnerships | 5+ |
| Gallery partnerships | 3+ |
| Media features | 10+ |
| Trusted Sellers | 25+ |

# SECTION B: COMPLETE PROJECT TASK LIST

## 📋 MASTER TASK LIST (All 250+ Tasks)

### Legend

- 🔴 Critical (project blocked without this)

- 🟡 Important (significantly impacts quality)

- 🟢 Nice to have (enhances but not essential)

- ⏱️ Estimated time

- 📅 Target week

## PHASE 1: FOUNDATION (Weeks 1-8)

### Week 1: Planning & Legal (16 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 1.01 | Finalize project name | Confirm “Turbomindz” or select alternative; check domain availability | 🔴 | 30m | 1 |
| 1.02 | Register domain | Purchase turbomindz.xyz (or .com/.io) from registrar | 🔴 | 15m | 1 |
| 1.03 | Set up project email | Create contact@, press@, team@ email addresses | 🟡 | 20m | 1 |
| 1.04 | Create MetaMask wallet | Install MetaMask, create wallet for treasury operations | 🔴 | 20m | 1 |
| 1.05 | Secure seed phrase | Write down 12 words on paper, store in secure location (NEVER digital) | 🔴 | 10m | 1 |
| 1.06 | Add Polygon network | Configure MetaMask to use Polygon mainnet | 🔴 | 10m | 1 |
| 1.07 | Fund wallet with MATIC | Purchase $20-50 MATIC for initial transactions | 🔴 | 20m | 1 |
| 1.08 | Research public domain quotes | Identify 50+ verified public domain philosophical quotes | 🔴 | 2h | 1 |
| 1.09 | Continue quote research | Identify 50+ additional quotes (100+ total) | 🔴 | 2h | 1 |
| 1.10 | Verify public domain status | Confirm copyright status for all selected quotes | 🔴 | 1h | 1 |
| 1.11 | Organize quotes by theme | Categorize quotes into 9 philosophical themes | 🔴 | 1h | 1 |
| 1.12 | Document quote sources | Create spreadsheet with quote, attribution, source, theme | 🟡 | 30m | 1 |
| 1.13 | Draft Terms of Service | Create initial ToS using legal template or service | 🔴 | 2h | 1 |
| 1.14 | Draft Privacy Policy | Create Privacy Policy compliant with GDPR/CCPA basics | 🔴 | 1h | 1 |
| 1.15 | Research business structure | Determine if LLC/entity needed for your jurisdiction | 🟡 | 1h | 1 |
| 1.16 | Create project documentation folder | Set up Google Drive/Notion for all project documents | 🟡 | 20m | 1 |

Week 1 Total: ~12 hours

### Week 2: Brand & Identity (17 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 2.01 | Define color palette | Select primary, secondary, accent colors with hex codes | 🔴 | 30m | 2 |
| 2.02 | Select typography | Choose headline font (serif) and body font (sans-serif) | 🔴 | 30m | 2 |
| 2.03 | Write brand voice guide | Document tone (intellectual, creative, transparent), do’s/don’ts | 🟡 | 1h | 2 |
| 2.04 | Create mood board | Collect visual references for overall aesthetic | 🟡 | 30m | 2 |
| 2.05 | Design logo (icon version) | Create simple icon logo using Canva or AI tools | 🔴 | 1.5h | 2 |
| 2.06 | Design logo (wordmark) | Create full logo with text using brand fonts | 🔴 | 1h | 2 |
| 2.07 | Create logo variations | Produce light/dark versions, various sizes | 🟡 | 30m | 2 |
| 2.08 | Design profile picture | Create 400×400 social profile image | 🔴 | 30m | 2 |
| 2.09 | Research competitor projects | Analyze 5 similar NFT/art projects for insights | 🟡 | 2h | 2 |
| 2.10 | Document competitive analysis | Write up findings, identify opportunities | 🟡 | 1h | 2 |
| 2.11 | Define marketplace categories | Finalize 10 art type categories with descriptions | 🔴 | 1h | 2 |
| 2.12 | Define theme room structure | Finalize 9 philosophical themes with subtopics | 🔴 | 1h | 2 |
| 2.13 | Create thread tag system | Define all tags ([FS], [IC], [AUCTION], etc.) with usage rules | 🔴 | 30m | 2 |
| 2.14 | Write category descriptions | Create 1-2 sentence description for each marketplace category | 🟡 | 1h | 2 |
| 2.15 | Write theme descriptions | Create 1-2 sentence description for each theme room | 🟡 | 1h | 2 |
| 2.16 | Compile brand guidelines | Document all brand elements in single reference | 🟡 | 1h | 2 |
| 2.17 | Create brand asset folder | Organize all logos, colors, fonts in shared folder | 🟡 | 20m | 2 |

Week 2 Total: ~14 hours

### Week 3: AI Art Generation Part 1 (14 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 3.01 | Subscribe to MidJourney | Sign up for MidJourney ($10-30/month plan) | 🔴 | 15m | 3 |
| 3.02 | Join MidJourney Discord | Access the MidJourney server for image generation | 🔴 | 10m | 3 |
| 3.03 | Experiment with art style | Generate 20+ test images to find consistent aesthetic | 🔴 | 2h | 3 |
| 3.04 | Define “Renaissance Digital” style | Document the specific visual style parameters | 🔴 | 30m | 3 |
| 3.05 | Create base prompt template | Write master prompt structure for consistency | 🔴 | 1h | 3 |
| 3.06 | Create theme-specific prompts | Adapt base prompt for each of 9 themes (color, mood) | 🔴 | 1h | 3 |
| 3.07 | Document prompt library | Save all working prompts in organized document | 🟡 | 30m | 3 |
| 3.08 | Assign quotes to themes | Map each of 50 initial quotes to appropriate theme | 🔴 | 45m | 3 |
| 3.09 | Generate artworks #1-10 | Create first batch using quote-specific prompts | 🔴 | 2h | 3 |
| 3.10 | Generate artworks #11-20 | Create second batch | 🔴 | 2h | 3 |
| 3.11 | Generate artworks #21-25 | Create third batch | 🔴 | 1h | 3 |
| 3.12 | Quality check batch 1 | Review images #1-25 for consistency, quality | 🔴 | 1h | 3 |
| 3.13 | Regenerate rejected images | Re-create any images that don’t meet standards | 🟡 | 1h | 3 |
| 3.14 | Organize approved images | Name files consistently (TM_001.png, etc.), store in folder | 🟡 | 30m | 3 |

Week 3 Total: ~13.5 hours

### Week 4: AI Art Generation Part 2 & Storage (15 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 4.01 | Generate artworks #26-35 | Create fourth batch | 🔴 | 2h | 4 |
| 4.02 | Generate artworks #36-45 | Create fifth batch | 🔴 | 2h | 4 |
| 4.03 | Generate artworks #46-50 | Create final batch | 🔴 | 1h | 4 |
| 4.04 | Quality check batch 2 | Review images #26-50 for consistency | 🔴 | 1h | 4 |
| 4.05 | Regenerate rejected images | Re-create any that don’t meet standards | 🟡 | 1h | 4 |
| 4.06 | Final QA on all 50 images | Comprehensive review of complete collection | 🔴 | 1h | 4 |
| 4.07 | Add quote text overlays | Add quote text + attribution to each image | 🔴 | 3h | 4 |
| 4.08 | Create Pinata account | Sign up for Pinata IPFS service (free tier) | 🔴 | 15m | 4 |
| 4.09 | Generate Pinata API key | Create API key for programmatic uploads | 🔴 | 10m | 4 |
| 4.10 | Upload all 50 images to IPFS | Upload final images, record CIDs | 🔴 | 1h | 4 |
| 4.11 | Create metadata JSON template | Build standard metadata structure with attributes | 🔴 | 30m | 4 |
| 4.12 | Create all 50 metadata files | Generate JSON for each NFT with correct data | 🔴 | 2h | 4 |
| 4.13 | Upload metadata to IPFS | Upload JSON files, record CIDs | 🔴 | 30m | 4 |
| 4.14 | Create master CID spreadsheet | Document all token IDs, image CIDs, metadata CIDs | 🟡 | 30m | 4 |
| 4.15 | Backup all files | Save copies of images, metadata, CIDs to backup location | 🔴 | 20m | 4 |

Week 4 Total: ~16 hours

### Week 5: OpenSea & Discord Setup (21 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 5.01 | Create OpenSea account | Sign up with project wallet | 🔴 | 15m | 5 |
| 5.02 | Verify wallet on OpenSea | Complete wallet verification | 🔴 | 10m | 5 |
| 5.03 | Switch to Polygon network | Ensure Polygon is selected for collection | 🔴 | 5m | 5 |
| 5.04 | Create collection | Set up “Turbomindz” collection on OpenSea | 🔴 | 20m | 5 |
| 5.05 | Write collection description | Craft compelling description for OpenSea page | 🔴 | 30m | 5 |
| 5.06 | Configure collection settings | Set royalties (5%), category, links | 🔴 | 15m | 5 |
| 5.07 | Upload collection logo | Add 350×350 collection logo | 🔴 | 10m | 5 |
| 5.08 | Upload collection banner | Add 1400×400 banner image | 🔴 | 10m | 5 |
| 5.09 | Mint 5 test NFTs | Create test NFTs to verify process | 🔴 | 30m | 5 |
| 5.10 | Test private sale | Verify private sale functionality works | 🔴 | 30m | 5 |
| 5.11 | Document OpenSea workflow | Write step-by-step for future reference | 🟡 | 30m | 5 |
| 5.12 | Create Discord server | Set up new Discord server | 🔴 | 15m | 5 |
| 5.13 | Enable Community features | Turn on Community Server in settings | 🔴 | 10m | 5 |
| 5.14 | Enable Forum Channels | Activate Forum Channel feature | 🔴 | 10m | 5 |
| 5.15 | Create Information category | Set up #welcome, #rules, #announcements | 🔴 | 20m | 5 |
| 5.16 | Create Marketplace categories | Set up all 10 art type forum channels | 🔴 | 1.5h | 5 |
| 5.17 | Create Registry category | Set up #registry-how-to, #marriage-requests, #verified-marriages, #completed-deals | 🔴 | 30m | 5 |
| 5.18 | Create Themes categories | Set up all 9 philosophical theme channels | 🔴 | 1h | 5 |
| 5.19 | Create Education category | Set up #critique, #tools-tech, #legal-ip, #success-mindset, #introductions | 🔴 | 30m | 5 |
| 5.20 | Create Support category | Set up #help, #technical-support, #report-issues | 🔴 | 15m | 5 |
| 5.21 | Configure Forum tags | Add [FS], [IC], [AUCTION], [SOLD], etc. tags to marketplace forums | 🔴 | 30m | 5 |

Week 5 Total: ~9.5 hours

### Week 6: Roles, Gating & Governance (18 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 6.01 | Create Discord roles | Set up Visitor, Member, Trusted Seller, Scribe, Elder, Founder roles | 🔴 | 30m | 6 |
| 6.02 | Configure role colors | Assign distinct colors to each role | 🟡 | 15m | 6 |
| 6.03 | Set channel permissions | Configure which roles see which channels | 🔴 | 45m | 6 |
| 6.04 | Write welcome message | Create auto-welcome for new members | 🟡 | 20m | 6 |
| 6.05 | Create rules embed | Format rules in #rules-and-charter | 🔴 | 30m | 6 |
| 6.06 | Create Guild.xyz account | Sign up at guild.xyz | 🔴 | 15m | 6 |
| 6.07 | Create Guild for Turbomindz | Set up new guild for the project | 🔴 | 15m | 6 |
| 6.08 | Connect Discord to Guild | Link Discord server to Guild.xyz | 🔴 | 15m | 6 |
| 6.09 | Configure @Member requirement | Set up: Own 1+ Turbomindz NFT = @Member role | 🔴 | 20m | 6 |
| 6.10 | Configure @Trusted Seller | Set up requirements for Trusted Seller badge | 🟡 | 20m | 6 |
| 6.11 | Create verify button | Add verification button/channel in Discord | 🔴 | 15m | 6 |
| 6.12 | Test verification flow | End-to-end test with test NFT | 🔴 | 30m | 6 |
| 6.13 | Document verification process | Write user guide for verification | 🟡 | 20m | 6 |
| 6.14 | Create Snapshot space | Set up governance space at snapshot.org | 🔴 | 20m | 6 |
| 6.15 | Configure voting strategy | Set erc721-balance-of for NFT-weighted voting | 🟡 | 20m | 6 |
| 6.16 | Link OpenSea contract | Add collection contract address to Snapshot | 🔴 | 10m | 6 |
| 6.17 | Create test proposal | Run test vote to verify system works | 🟡 | 20m | 6 |
| 6.18 | Document all integrations | Create reference doc for Guild.xyz + Snapshot setup | 🟡 | 30m | 6 |

Week 6 Total: ~7 hours

### Week 7: Documentation & Governance (16 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 7.01 | Write Charter Preamble | Create opening statement for Turbomindz Charter | 🔴 | 30m | 7 |
| 7.02 | Write Article I: Marriage Pact | Document all marriage rules, requirements | 🔴 | 1h | 7 |
| 7.03 | Write Article II: Open Market | Document trading rules, tag requirements | 🔴 | 1h | 7 |
| 7.04 | Write Article III: Shipping Covenant | Document shipping obligations by art type | 🔴 | 45m | 7 |
| 7.05 | Write Article IV: Tribunal | Document dispute resolution process | 🔴 | 45m | 7 |
| 7.06 | Write Article V: Governance | Document voting, proposals, thresholds | 🔴 | 30m | 7 |
| 7.07 | Write Article VI: Enforcement | Document strikes, suspensions, exile | 🔴 | 30m | 7 |
| 7.08 | Write Article VII: Roles | Document all role requirements and responsibilities | 🔴 | 30m | 7 |
| 7.09 | Write Article VIII: Content/IP | Document theme room content guidelines | 🔴 | 30m | 7 |
| 7.10 | Write Article IX: Disclaimers | Document legal disclaimers | 🔴 | 30m | 7 |
| 7.11 | Create Marriage SOP | Write step-by-step marriage verification guide | 🔴 | 45m | 7 |
| 7.12 | Create Trading SOP | Write step-by-step trading guide with tags | 🔴 | 45m | 7 |
| 7.13 | Create Shipping Standards | Document packing requirements by art type | 🔴 | 45m | 7 |
| 7.14 | Create Dispute Resolution flowchart | Visual process diagram | 🔴 | 45m | 7 |
| 7.15 | Write comprehensive FAQ | 30+ questions and answers | 🔴 | 2h | 7 |
| 7.16 | Post Charter to Discord | Format and pin in #rules-and-charter | 🔴 | 20m | 7 |

Week 7 Total: ~12 hours

### Week 8: Team Building & Testing (15 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 8.01 | Identify Scribe candidates | List 5-10 potential moderators from existing networks | 🔴 | 1h | 8 |
| 8.02 | Reach out to candidates | Send messages explaining opportunity | 🔴 | 1h | 8 |
| 8.03 | Interview candidates | Video/voice calls to assess fit | 🔴 | 2h | 8 |
| 8.04 | Select first Scribes | Choose 2-3 initial Scribes | 🔴 | 30m | 8 |
| 8.05 | Onboard Scribes | Grant roles, access, explain responsibilities | 🔴 | 1h | 8 |
| 8.06 | Train on Marriage process | Walk through verification SOP | 🔴 | 1h | 8 |
| 8.07 | Train on Trading process | Walk through marketplace moderation, tags | 🔴 | 45m | 8 |
| 8.08 | Train on tag management | Explain tag system and enforcement | 🔴 | 30m | 8 |
| 8.09 | Test Marriage workflow | Complete end-to-end mock marriage | 🔴 | 1h | 8 |
| 8.10 | Test Trading workflow | Complete end-to-end mock trade with tags | 🔴 | 1h | 8 |
| 8.11 | Test Dispute workflow | Run through mock dispute process | 🟡 | 45m | 8 |
| 8.12 | Document test results | Record any issues found, fixes needed | 🟡 | 30m | 8 |
| 8.13 | Fix identified issues | Address problems discovered in testing | 🔴 | 1h | 8 |
| 8.14 | Create moderation guidelines | Write Scribe handbook with do’s/don’ts | 🟡 | 1h | 8 |
| 8.15 | Phase 1 review meeting | Team call to verify all Phase 1 complete | 🔴 | 1h | 8 |

Week 8 Total: ~14 hours

## PHASE 2: PRE-LAUNCH MARKETING (Weeks 9-12)

### Week 9: Website Build (18 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 9.01 | Sign up for Carrd Pro | Create account, pay for Pro tier ($19/year) | 🔴 | 15m | 9 |
| 9.02 | Choose blank template | Start with blank canvas for custom design | 🔴 | 10m | 9 |
| 9.03 | Build Hero section | Headline, subheadline, CTAs, background | 🔴 | 1h | 9 |
| 9.04 | Build How It Works section | 3-step visual (Collect, Marry, Trade) | 🔴 | 1h | 9 |
| 9.05 | Build Marketplace preview | Showcase 10 categories | 🔴 | 45m | 9 |
| 9.06 | Build Themes preview | Showcase 9 themes | 🔴 | 45m | 9 |
| 9.07 | Build Registry section | Explain Marriage concept | 🟡 | 30m | 9 |
| 9.08 | Build Honor System section | Explain governance | 🟡 | 30m | 9 |
| 9.09 | Build Manifesto section | About us / mission | 🟡 | 30m | 9 |
| 9.10 | Build FAQ section | Accordion with 6+ questions | 🔴 | 45m | 9 |
| 9.11 | Build Footer | Social links, legal links | 🔴 | 20m | 9 |
| 9.12 | Add all internal links | Connect sections, CTAs | 🔴 | 20m | 9 |
| 9.13 | Connect custom domain | Point domain to Carrd site | 🔴 | 30m | 9 |
| 9.14 | Configure SSL | Ensure HTTPS is enabled | 🔴 | 10m | 9 |
| 9.15 | Test mobile responsiveness | Check all sections on mobile | 🔴 | 30m | 9 |
| 9.16 | Test page speed | Verify load time under 3 seconds | 🟡 | 15m | 9 |
| 9.17 | Add analytics tracking | Install Google Analytics or alternative | 🟡 | 20m | 9 |
| 9.18 | Final website review | Check all content, links, images | 🔴 | 30m | 9 |

Week 9 Total: ~9 hours

### Week 10: Content & Design Assets (20 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 10.01 | Write Hero copy | Final headline, subheadline | 🔴 | 30m | 10 |
| 10.02 | Write all section copy | Complete website text | 🔴 | 2h | 10 |
| 10.03 | Review/edit all copy | Polish, check consistency | 🔴 | 1h | 10 |
| 10.04 | Create OpenSea banner | 1400×400 branded image | 🔴 | 45m | 10 |
| 10.05 | Create Discord banner | 960×540 server banner | 🔴 | 45m | 10 |
| 10.06 | Create Twitter header | 1500×500 profile header | 🔴 | 30m | 10 |
| 10.07 | Design “Verified Marriage” stamp | Gold seal graphic for registry | 🔴 | 45m | 10 |
| 10.08 | Create 10 social templates | Canva templates for posts | 🔴 | 2h | 10 |
| 10.09 | Create quote card template | 1080×1080 for philosophy quotes | 🟡 | 30m | 10 |
| 10.10 | Design marketplace category icons | 10 icons for art types | 🟡 | 1.5h | 10 |
| 10.11 | Design theme room icons | 9 icons for philosophical themes | 🟡 | 1h | 10 |
| 10.12 | Design role badges | Icons for Member, Trusted, Scribe, Elder, Founder | 🟡 | 45m | 10 |
| 10.13 | Upload OpenSea banner | Apply to collection | 🔴 | 10m | 10 |
| 10.14 | Upload Discord banner | Apply to server | 🔴 | 10m | 10 |
| 10.15 | Set up Google Analytics | Configure basic tracking | 🟡 | 20m | 10 |
| 10.16 | Create press kit folder | Compile logos, images, one-pager | 🟡 | 1h | 10 |
| 10.17 | Write press kit one-pager | 1-page project overview PDF | 🟡 | 45m | 10 |
| 10.18 | Create founder bio | Short bio for press inquiries | 🟡 | 20m | 10 |
| 10.19 | Compile media assets | High-res logos, screenshots for press | 🟡 | 30m | 10 |
| 10.20 | Organize all assets | Final folder structure for all design files | 🟡 | 20m | 10 |

Week 10 Total: ~16 hours

### Week 11: Social Media Launch (18 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 11.01 | Create Twitter account | @turbomindz (or similar available handle) | 🔴 | 15m | 11 |
| 11.02 | Complete Twitter profile | Bio, header, profile pic, website link | 🔴 | 30m | 11 |
| 11.03 | Pin introductory tweet | Craft and pin first post explaining project | 🔴 | 30m | 11 |
| 11.04 | Create Instagram account | @turbomindz (or similar) | 🟡 | 15m | 11 |
| 11.05 | Complete Instagram profile | Bio, profile pic, highlights | 🟡 | 30m | 11 |
| 11.06 | Write first 10 social posts | Queue of content for first 2 weeks | 🔴 | 2.5h | 11 |
| 11.07 | Create visual assets for posts | Graphics for scheduled content | 🔴 | 1.5h | 11 |
| 11.08 | Post project reveal (Twitter) | First major announcement | 🔴 | 15m | 11 |
| 11.09 | Post How It Works thread | Educational thread explaining system | 🔴 | 30m | 11 |
| 11.10 | Schedule posts for 2 weeks | Use Buffer/Later for consistency | 🔴 | 30m | 11 |
| 11.11 | Identify 20 target influencers | List of art/philosophy/NFT influencers | 🟡 | 1h | 11 |
| 11.12 | Research influencer contact info | Find email/DM for each | 🟡 | 1h | 11 |
| 11.13 | Begin influencer outreach (5) | Send first batch of messages | 🟡 | 1h | 11 |
| 11.14 | Set up Mailchimp account | Create free account for email | 🟡 | 20m | 11 |
| 11.15 | Create email signup form | Embed form on website | 🟡 | 30m | 11 |
| 11.16 | Write welcome email sequence | Auto-email for new subscribers | 🟡 | 45m | 11 |
| 11.17 | Order Empty Frame packages | Purchase 100 frames for promotion | 🟡 | 1h | 11 |
| 11.18 | Prepare Empty Frame contents | Print QR codes, write notes | 🟡 | 1.5h | 11 |

Week 11 Total: ~14 hours

### Week 12: Community Building (17 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 12.01 | Open Discord to public | Create public invite link, remove restrictions | 🔴 | 15m | 12 |
| 12.02 | Announce Discord on Twitter | Post invite with explanation | 🔴 | 15m | 12 |
| 12.03 | Announce Discord on Instagram | Stories + post with invite | 🟡 | 20m | 12 |
| 12.04 | Create whitelist signup | Set up Premint.xyz or Google Form | 🟡 | 30m | 12 |
| 12.05 | Host first Twitter Space | “Introducing Turbomindz” 30-min session | 🟡 | 1.5h | 12 |
| 12.06 | Daily Twitter engagement | Respond, retweet, engage (1h/day × 7) | 🔴 | 7h | 12 |
| 12.07 | Daily Discord engagement | Welcome members, answer questions | 🔴 | 3h | 12 |
| 12.08 | Continue influencer outreach (5) | Second batch of messages | 🟡 | 1h | 12 |
| 12.09 | Ship Empty Frame packages (Wave 1) | Send 50 frames to first list | 🟡 | 2h | 12 |
| 12.10 | Create press release | Write official launch announcement | 🟡 | 1.5h | 12 |
| 12.11 | Finalize press kit | Complete all materials | 🟡 | 30m | 12 |
| 12.12 | Identify press contacts | List of NFT/art/crypto media | 🟡 | 1h | 12 |
| 12.13 | Send first newsletter | Update to email subscribers | 🟡 | 30m | 12 |
| 12.14 | Track community metrics | Document Discord, Twitter, email growth | 🟡 | 30m | 12 |
| 12.15 | Run mock trade demonstration | Public demonstration in Discord | 🔴 | 1h | 12 |
| 12.16 | Document demonstration | Screenshots/video for content | 🟡 | 30m | 12 |
| 12.17 | Pre-launch team review | Verify all systems ready | 🔴 | 1h | 12 |

Week 12 Total: ~22 hours

## PHASE 3: LAUNCH (Weeks 13-16)

### Week 13: Final Preparations (16 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 13.01 | Final QA all 50 artworks | Review every image for quality | 🔴 | 1.5h | 13 |
| 13.02 | Final metadata review | Verify all JSON files correct | 🔴 | 1h | 13 |
| 13.03 | Verify OpenSea settings | Check royalties, links, description | 🔴 | 30m | 13 |
| 13.04 | Test Guild.xyz (final) | Verify token gating still works | 🔴 | 20m | 13 |
| 13.05 | Test Snapshot (final) | Verify voting still works | 🟡 | 15m | 13 |
| 13.06 | Brief all team on launch plan | Meeting with Scribes, explain day-of tasks | 🔴 | 1h | 13 |
| 13.07 | Create launch day schedule | Minute-by-minute plan | 🔴 | 30m | 13 |
| 13.08 | Create launch checklist | Detailed task list for launch day | 🔴 | 30m | 13 |
| 13.09 | Prepare 10 launch day posts | Content for announcement, updates | 🔴 | 1.5h | 13 |
| 13.10 | Schedule launch content | Pre-schedule what possible | 🔴 | 30m | 13 |
| 13.11 | Send whitelist announcement | Email to waitlist about launch | 🔴 | 30m | 13 |
| 13.12 | Post countdown content | Daily teasers leading to launch | 🔴 | 1h | 13 |
| 13.13 | Final website review | Check all links, content current | 🔴 | 30m | 13 |
| 13.14 | Confirm team availability | Verify everyone available for launch day | 🔴 | 15m | 13 |
| 13.15 | Prepare emergency contacts | List of all team phone/Discord | 🟡 | 15m | 13 |
| 13.16 | Ship Empty Frames (Wave 2) | Send remaining 50 frames | 🟡 | 2h | 13 |

Week 13 Total: ~12 hours

### Week 14: MINT LAUNCH 🚀 (20 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 14.01 | Team check-in call (8:00 UTC) | Morning sync, final go/no-go | 🔴 | 30m | 14 |
| 14.02 | Mint all 50 NFTs on OpenSea | Create all items in collection | 🔴 | 1h | 14 |
| 14.03 | Verify all NFTs display correctly | Check each one on OpenSea | 🔴 | 30m | 14 |
| 14.04 | Make collection public/visible | Unhide collection if hidden | 🔴 | 10m | 14 |
| 14.05 | Post Discord launch announcement | “We’re LIVE” message | 🔴 | 15m | 14 |
| 14.06 | Post Twitter launch announcement | Main launch tweet + thread | 🔴 | 15m | 14 |
| 14.07 | Post Instagram launch | Feed post + stories | 🟡 | 15m | 14 |
| 14.08 | Send press release | Email to media list | 🟡 | 30m | 14 |
| 14.09 | Active Discord support (all day) | Answer questions, help buyers | 🔴 | 4h | 14 |
| 14.10 | Active Twitter engagement (all day) | Respond, retweet, celebrate | 🔴 | 3h | 14 |
| 14.11 | Post progress update (12:00) | Midday stats and thanks | 🔴 | 15m | 14 |
| 14.12 | Post progress update (15:00) | Afternoon update | 🔴 | 15m | 14 |
| 14.13 | Document first sales | Screenshots, stats for content | 🟡 | 30m | 14 |
| 14.14 | Respond to press inquiries | Answer any media questions | 🟡 | 1h | 14 |
| 14.15 | Monitor for technical issues | Watch for bugs, problems | 🔴 | 2h | 14 |
| 14.16 | Post end-of-day recap (18:00) | Day 1 summary | 🔴 | 30m | 14 |
| 14.17 | Team debrief call (20:00) | Review day, plan Day 2 | 🔴 | 45m | 14 |
| 14.18 | Document any issues | Record problems for fixing | 🟡 | 30m | 14 |
| 14.19 | Days 2-7: Continued support | Daily engagement and support | 🔴 | 2h/day | 14 |
| 14.20 | Days 2-7: Daily recaps | End-of-day posts | 🟡 | 30m/day | 14 |

Week 14 Total: ~25+ hours (intensive)

### Week 15: Post-Launch Activation Part 1 (15 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 15.01 | Open Marriage Registry | Announce #marriage-requests is open | 🔴 | 15m | 15 |
| 15.02 | Post Registry instructions | Detailed how-to in Discord | 🔴 | 30m | 15 |
| 15.03 | Process first Marriage requests | Verify 3-5 submissions | 🔴 | 2h | 15 |
| 15.04 | Create example seller listing | Model post with correct tags | 🔴 | 30m | 15 |
| 15.05 | Post example in each category | Demonstrate tag usage across categories | 🟡 | 1h | 15 |
| 15.06 | Facilitate first negotiation | Help guide first real negotiation | 🔴 | 1h | 15 |
| 15.07 | Document first negotiation | Screenshots for content | 🟡 | 30m | 15 |
| 15.08 | Complete first physical trade | End-to-end first real trade | 🔴 | Varies | 15 |
| 15.09 | Document first trade as case study | Write up for content | 🟡 | 1.5h | 15 |
| 15.10 | Launch first Philosophy Challenge | “Classical Foundations” theme | 🟡 | 1h | 15 |
| 15.11 | Start “Witnessed Deal” series | First episode/thread | 🟡 | 1.5h | 15 |
| 15.12 | Collect first testimonials | Ask early buyers for quotes | 🟡 | 1h | 15 |
| 15.13 | Launch Theme room discussions | Seed first conversations in theme channels | 🟡 | 1h | 15 |
| 15.14 | Continue daily engagement | Twitter + Discord | 🔴 | 2h/day | 15 |
| 15.15 | Address any launch issues | Fix bugs, update processes | 🔴 | Varies | 15 |

Week 15 Total: ~15+ hours

### Week 16: Post-Launch Activation Part 2 (16 tasks)

| # | Task | Description | Priority | Time | Week |
| --- | --- | --- | --- | --- | --- |
| 16.01 | Compile Week 1-2 stats | Gather all metrics | 🔴 | 1h | 16 |
| 16.02 | Write transparency report | Full public report | 🔴 | 2h | 16 |
| 16.03 | Publish transparency report | Post to Discord + website | 🔴 | 30m | 16 |
| 16.04 | Build Trust Scoreboard | Create public metrics display | 🟡 | 2h | 16 |
| 16.05 | Launch Trust Scoreboard | Add to website | 🟡 | 30m | 16 |
| 16.06 | Set up Provenance Museum | Create Notion database for trade archive | 🟡 | 1.5h | 16 |
| 16.07 | Launch Provenance Museum | Embed on website | 🟡 | 30m | 16 |
| 16.08 | Send post-launch newsletter | Email update to subscribers | 🟡 | 45m | 16 |
| 16.09 | Host post-launch Twitter Space | AMA about first 2 weeks | 🟡 | 1.5h | 16 |
| 16.10 | Analyze launch metrics | Document what worked, what didn’t | 🔴 | 1.5h | 16 |
| 16.11 | Plan Phase 4 adjustments | Update strategy based on learnings | 🔴 | 1.5h | 16 |
| 16.12 | Thank early supporters | Public gratitude posts | 🟡 | 30m | 16 |
| 16.13 | Begin second drop planning | If sold out, plan next collection | 🟡 | 1h | 16 |
| 16.14 | Review Scribe performance | Feedback to moderators | 🟡 | 30m | 16 |
| 16.15 | Phase 3 completion review | Team meeting to assess | 🔴 | 1h | 16 |
| 16.16 | Update all documentation | Revise SOPs based on learnings | 🟡 | 1h | 16 |

Week 16 Total: ~17 hours

## PHASE 4: OPERATIONS & GROWTH (Weeks 17-32)

### Ongoing Weekly Tasks

| Task | Description | Frequency | Est. Time |
| --- | --- | --- | --- |
| Process Marriage requests | Verify submissions, add stamps | Daily | 30m/day |
| Moderate marketplace | Watch for violations, manage tags | Daily | 30m/day |
| Social media engagement | Post, respond, engage | Daily | 1h/day |
| Discord community management | Welcome, answer, facilitate | Daily | 30m/day |
| Dispute monitoring | Check for new disputes, assign Elders | As needed | Varies |
| Analytics tracking | Update metrics spreadsheet | Weekly | 30m |
| Team sync meeting | Check-in with Scribes | Weekly | 30m |
| Content creation | New posts, threads, graphics | Weekly | 2h |
| Newsletter | Bi-weekly email update | Bi-weekly | 1h |
| Transparency reporting | Monthly public report | Monthly | 2h |
| Philosophy Challenge | Weekly creative prompt | Weekly | 1h |

Estimated Weekly Ongoing: ~15-20 hours

### Month 5 Milestones (Weeks 17-20) - 12 tasks

| # | Task | Description | Target |
| --- | --- | --- | --- |
| M5.01 | Announce Elder elections | Explain process, open nominations | Week 17 |
| M5.02 | Run Elder nominations | Collect and verify candidates | Week 17-18 |
| M5.03 | Conduct Elder election | Snapshot vote, 7 days | Week 18-19 |
| M5.04 | Onboard first Elders | Train 5 elected Elders | Week 19 |
| M5.05 | Launch Guild Partnership #1 | Paintings/drawings community | Week 17 |
| M5.06 | Launch Guild Partnership #2 | Photography community | Week 19 |
| M5.07 | Begin “Member Origin Stories” | First 3 member interviews | Week 17-20 |
| M5.08 | Launch Analog Bridge outreach | Contact 5 galleries | Week 18 |
| M5.09 | Secure first gallery partnership | At least 1 confirmed | Week 20 |
| M5.10 | Reach 25+ completed trades | Track in Provenance Museum | Week 20 |
| M5.11 | Reach 40+ Marriages | Track in Registry | Week 20 |
| M5.12 | First community governance vote | Non-elder proposal passes | Week 19-20 |

### Month 6 Milestones (Weeks 21-24) - 12 tasks

| # | Task | Description | Target |
| --- | --- | --- | --- |
| M6.01 | Launch Guild Partnership #3 | Digital/generative community | Week 21 |
| M6.02 | Launch Guild Partnership #4 | Prints community | Week 23 |
| M6.03 | Plan second art drop | If demand exists, create 25-50 more | Week 21-22 |
| M6.04 | Generate second drop artwork | If proceeding | Week 22-23 |
| M6.05 | Launch second drop | If proceeding | Week 24 |
| M6.06 | Reach 50+ completed trades | Milestone | Week 24 |
| M6.07 | Reach 75+ Marriages | Milestone | Week 24 |
| M6.08 | 6-month transparency report | Comprehensive public report | Week 24 |
| M6.09 | Operations sustainability review | Are fees covering costs? | Week 24 |
| M6.10 | 10+ Trusted Sellers | Badge milestone | Week 24 |
| M6.11 | Community-proposed Charter change | Vote passes | Week 23-24 |
| M6.12 | Second gallery partnership | Analog Bridge expansion | Week 24 |

### Months 7-8 (Weeks 25-32) - 10 tasks

| # | Task | Description | Target |
| --- | --- | --- | --- |
| M7.01 | Case study publication | Publish detailed project analysis | Week 26 |
| M7.02 | Speaking opportunities | Secure podcast/Space appearances (3+) | Week 25-32 |
| M7.03 | Media feature | Major NFT/art publication coverage | Week 28 |
| M7.04 | Launch ambassador program | Formalize community advocates | Week 27 |
| M7.05 | Reach 100+ completed trades | Major milestone | Week 32 |
| M7.06 | Reach 100+ Marriages | Major milestone | Week 32 |
| M7.07 | 25+ Trusted Sellers | Ecosystem maturity | Week 32 |
| M7.08 | 5+ Guild partnerships | Category coverage | Week 32 |
| M7.09 | 3+ Gallery partnerships | Physical world presence | Week 32 |
| M7.10 | Year 1 planning session | Strategic planning for months 13-24 | Week 32 |

## 📊 TASK COUNT SUMMARY

| Phase | Weeks | Task Count | Est. Hours |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1-8 | 116 tasks | ~98 hours |
| Phase 2: Pre-Launch | 9-12 | 73 tasks | ~61 hours |
| Phase 3: Launch | 13-16 | 67 tasks | ~69 hours |
| Phase 4: Operations | 17-32 | 34 milestones + ongoing | ~250+ hours |
| TOTAL | 32 weeks | 290+ tasks | ~480+ hours |

## ✅ CRITICAL PATH TASKS

These tasks MUST be completed on schedule or the project will be delayed:

WEEK 1: Quote research (100+) ───────────────────────────────────┐
                                                                 │
WEEK 3-4: Generate 50 artworks + IPFS upload ────────────────────┤
                                                                 │
WEEK 5: Create OpenSea collection ───────────────────────────────┤
                                                                 │
WEEK 5: Set up Discord with Forum Channels ──────────────────────┤
                                                                 │
WEEK 6: Configure Guild.xyz token gating ────────────────────────┤
                                                                 │
WEEK 7: Finalize Turbomindz Charter ─────────────────────────────┤
                                                                 │
WEEK 8: Train Scribes, test all workflows ───────────────────────┤
                                                                 │
WEEK 9: Build and launch website ────────────────────────────────┤
                                                                 │
WEEK 11: Launch social accounts ─────────────────────────────────┤
                                                                 │
WEEK 12: Build 200+ Discord community ───────────────────────────┤
                                                                 │
WEEK 13: Final QA, team briefing ────────────────────────────────┤
                                                                 │
WEEK 14: ★ MINT LAUNCH ★ ────────────────────────────────────────┘

## 🎯 KEY SUCCESS FACTORS

Based on industry research and best practices:

- Community Before Commerce: Build 300+ community members before NFT launch

- Transparency as Marketing: Every process becomes content

- Education as Funnel: Free value attracts quality members

- Physical + Digital: The “marriage” concept is the differentiator

- Topics-Based Architecture: Legal safety and intuitive organization

- Consistent Engagement: Daily presence, not sporadic bursts

- Document Everything: Trades, disputes, growth = proof

- Partnership Strategy: Guild partnerships for organic growth

- Trusted Seller Program: Gamification drives quality

- Long-Term Vision: 32-week plan, not “drop and disappear”

## 📚 RESOURCES & TOOLS REFERENCED

| Tool | Purpose | Cost |
| --- | --- | --- |
| OpenSea | NFT marketplace | 2.5% fees |
| Polygon | Blockchain | Near-free |
| Discord | Community | Free |
| Guild.xyz | Token gating | Free |
| Snapshot | Governance | Free |
| Pinata | IPFS storage | Free tier |
| MidJourney | AI art | $10-30/mo |
| Carrd | Website | $19/year |
| Canva | Design | Free tier |
| Mailchimp | Email | Free tier |
| Buffer | Social scheduling | Free tier |
| Notion | Documentation | Free tier |
| Google Analytics | Tracking | Free |

Total Tool Cost: ~$150-400/year

This completes the Revolutionary Promotion Strategy and Complete Task List for Turbomindz NFT.

Total Document: ~15,000 words Total Tasks: 290+ Total Estimated Hours: 480+ Timeline: 32 weeks