# Please review the attached files and write the updated TURBOMINDZ NFT: THE COMPLETE PROJECT BIBLE to reflect any changes on the "PROMOTION" and "TASK LIST" files.

# Please review the attached files and write the updated TURBOMINDZ NFT: THE COMPLETE PROJECT BIBLE to reflect any changes on the “PROMOTION” and “TASK LIST” files.

# TURBOMINDZ NFT: THE COMPLETE PROJECT BIBLE

## Revised & Expanded Edition

### Incorporating Revolutionary Promotion Strategy & Comprehensive Task List

## 📋 TABLE OF CONTENTS

| Part | Title | Status |
| --- | --- | --- |
| I | Executive Summary & Project Definition | Updated |
| II | Revised Forum Architecture | From Original |
| III | Technology Stack | From Original |
| IV | Complete Workflow Diagrams | From Original |
| V | Revenue Models & Pricing Strategy | From Original |
| VI | The Turbomindz Charter | From Original |
| VII | 🆕 Revolutionary Promotion Strategy | NEW - From PROMOTION.docx |
| VIII | Master Timeline (32 Weeks) | EXPANDED |
| IX | 🆕 Complete Task List (514+ Tasks) | NEW - From TASK LIST.docx |
| X | Website Outline & Complete Content | From Original |
| XI | Content Generation Prompts | From Original |
| XII | Press Release | From Original |
| XIII | Comprehensive FAQ | From Original |
| XIV | User Guides | From Original |
| XV | Marketing Assets & Social Media Content | Updated |
| XVI | Operations & Maintenance Workflows | From Original |
| XVII | Risk Mitigation & Gap Analysis | From Original |
| XVIII | Budget Breakdown | EXPANDED |
| XIX | Quick Reference Cheat Sheets | From Original |
| XX | Success Metrics & KPIs | EXPANDED |
| XXI | Troubleshooting Guide | From Original |
| XXII | Final Checklist & Launch Protocol | Updated |

# PART I: EXECUTIVE SUMMARY & PROJECT DEFINITION

## 🎯 What Is Turbomindz NFT?

Turbomindz NFT is a community-governed phygital (physical + digital) NFT marketplace that blends art, philosophy, and technology with these core features:

| Feature | Description |
| --- | --- |
| AI-Generated Art | 50 unique artworks inspired by philosophical quotes from public domain sources [1] |
| Topics-Based Architecture | Marketplace organized by art medium; discussions organized by philosophical theme [1] |
| The Marriage System | Permanently bind physical artworks to NFTs through social consensus [1] |
| Public Trading | All negotiations happen in forum threads—transparency by design [1] |
| Community Governance | Peer-elected Elders resolve disputes; bad actors exiled by vote [1] |
| The Witnessed Economy | Transparency itself becomes the marketing strategy [3] |

## 🏗️ The Core Innovation: Topics-Based Architecture

Unlike other NFT communities that organize around individual authors or collections, Turbomindz uses a topics-based forum architecture that [1]:

- Legally Clean: Avoids IP issues by focusing on themes, not protected authors

- Discovery-Friendly: Marketplace organized by art medium for easy navigation

- Policy-Consistent: Makes moderation and enforcement uniform across categories

- Culturally Clear: Users understand where content belongs intuitively

┌─────────────────────────────────────────────────────────────────┐
│                    TURBOMINDZ ARCHITECTURE                       │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   🏪 MARKETPLACE          📚 THEMES              🎓 EDUCATION   │
│   (Trade by Medium)       (Discuss by Topic)     (Learn & Grow) │
│                                                                 │
│   • Paintings             • Classical            • Critique     │
│   • Sculpture             • Enlightenment        • Tools & Tech │
│   • Digital Art           • Existentialism       • Legal & IP   │
│   • Photography           • Mysticism            • Success      │
│   • Prints                • Eastern Wisdom       • Intros       │
│   • Books/Zines           • Science/Media        • Feedback     │
│   • Craft/Design          • Poetry/Aesthetics                   │
│   • Calligraphy           • Civic/Social                        │
│   • Commissions           • Psychology/Mind                     │
│   • Services                                                    │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

## 🎯 The “Marriage” Concept

┌─────────────────────────────────────────────────────────────────┐
│                                                                 │
│   🖼️ NFT (Digital Soul)  +  🎨 Physical Art (Body)             │
│                          ↓                                      │
│                    💍 MARRIAGE                                  │
│                          ↓                                      │
│        Permanently bound via social consensus                   │
│        Recorded in public forum thread                          │
│        Travel together on every future trade                    │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

Why This Matters [1]: - Creates unique “phygital” assets with auditable provenance - Differentiates from standard NFT projects - Builds real community through witnessed transactions - Adds tangible value to digital ownership

## 🎯 Project Objectives

| Objective | Target | Timeline |
| --- | --- | --- |
| Launch Collection | 50 NFTs on Polygon | Week 14 |
| Build Community | 500+ Discord members | Week 24 |
| Registry Growth | 100+ Marriages | Week 24 |
| Active Trading | 50+ completed trades | Week 24 |
| Self-Sustaining | Operations cover costs | Week 32 |

## 🆕 The Witnessed Economy Framework

Core Concept [3]:

Most NFT projects launch with hype and hope for sales. Turbomindz does something radically different:

We launch with trust and let sales follow.

Instead of “Buy our NFTs!” our message is “Watch us build the most transparent creative marketplace ever.” Every decision, every trade, every dispute resolution becomes content. Transparency itself becomes the marketing.

# PART II: REVISED FORUM ARCHITECTURE

## 🏪 A) MARKETPLACE: Trade & Negotiation

Purpose: List, negotiate, and complete sales via NFT transfer, then ship the physical work. Categories are organized by art type for simple discovery and consistent policy enforcement [1].

### Marketplace Categories

| Category | Subcategories |
| --- | --- |
| Paintings & Drawings | Oil & Acrylic, Watercolor & Gouache, Ink/Charcoal/Pastel, Mixed Media |
| Sculpture & 3D Objects | Stone & Metal, Wood & Ceramics, Assemblage & Installations |
| Digital & Generative Art | Digital Illustration, 3D/Motion/Animation, Code/Generative |
| Photography & Editions | Analog (Film), Digital Limited Editions, Alternative Processes |
| Prints & Multiples | Screenprint & Risograph, Giclée & Fine Art Inkjet, Etching/Lithography/Woodcut |
| Books, Zines & Manuscripts | Artist Books, Poetry Chapbooks, Illustrated Essays |
| Craft, Design & Wearables | Textiles & Fiber, Jewelry & Metalwork, Apparel/Fashion/Streetwear |
| Calligraphy, Lettering & Type | Modern Calligraphy, Hand Lettering, Type & Glyph Design |
| Commissions & Collaborations | Portraits & Custom, Brand Collabs, Installations & Spatial |
| Services & Studio Support | Framing & Conservation, Scanning & Printing, Shipping Best Practices |

### Thread Tags System

| Tag | Purpose | When to Use |
| --- | --- | --- |
| [FS] | For Sale | Active listing |
| [IC] | Interest Check | Testing demand before listing |
| [AUCTION] | Auction | Time-limited bidding |
| [SOLD] | Sold | Transaction complete |
| [WTB/WTT] | Want to Buy/Trade | Seeking specific items |
| [PROVENANCE] | Provenance | Authentication documentation |
| [COA] | Certificate of Authenticity | Certificate included |
| [SHIPPING] | Shipping | Logistics discussion |

## 📚 B) LITERARY & PHILOSOPHICAL THEMES

Purpose: Topic-based rooms for works inspired by ideas (ethics, metaphysics, mysticism, etc.), plus friendly debate and references. Organized by THEMES, not authors—this approach is legally cleaner and culturally clearer [[4]].

### Theme Categories

| Theme | Subtopics |
| --- | --- |
| Classical Foundations | Ethics & Virtue, Metaphysics & Forms, Logic/Rhetoric/Inquiry |
| Enlightenment & Reason | Empiricism & Skepticism, Social Contract & Rights, Rationalism & Critique |
| Existentialism & Modern Thought | Absurdism & Meaning, Freedom & Responsibility, Phenomenology & Being |
| Mysticism, Hermeticism & Esoterica | Hermetic & Alchemical Symbols, Ritual/Symbol/Myth, Occult Traditions |
| Eastern Wisdom | Taoism & Wu Wei, Zen/Mindfulness/Non-Duality, Vedanta/Yoga/Bhakti |
| Science, Media & Modernity | Physics/Cosmos/Time, Computation/Information/AI Ethics, Media Theory/Ecology/Systems |
| Poetry, Aesthetics & Literature | Poetics & Image, Romantic/Modernist/Experimental Forms, Narrative/Archetype/Mythic Structure |
| Civic, Social & Moral Thought | Liberty/Rights/Justice, Power/Discourse/Society, Community/Care/Responsibility |
| Psychology, Mind & Meaning | Archetypes/Shadow/Individuation, Cognitive Bias & Decision-Making, Consciousness/Self/Experience |

### Legal Notes for Themed Rooms [[4]]

⚠️ Content Guidelines: - Clearly mark when source material is public domain - Include licenses or permissions for protected texts/images - “Inspired by” must be transformative and lawful - No direct copying of non-public-domain content

## 🎓 C) COMMUNITY & EDUCATION

Purpose: Make better art, think more clearly, and sell more ethically—together [[4]].

| Room | Purpose |
| --- | --- |
| Work-in-Progress & Critique | Get feedback on current projects |
| Tools, Tech & NFTs | Minting, metadata, IPFS help |
| Legal & IP Learning | Public domain vs licensed; COA & Provenance |
| Success Mindset & Habits | Stoic systems for creators |
| Introductions & Studio Tours | Welcome new members |
| Announcements & Forum Feedback | Platform updates and suggestions |

## 📁 Complete Discord Channel Structure

📢 INFORMATION (Public)
├── #welcome (read-only)
├── #rules-and-charter (read-only)
├── #announcements (read-only)
└── #roadmap-updates (read-only)

🏪 MARKETPLACE (Token-Gated, Forum Channels)
├── 📂 #paintings-drawings
├── 📂 #sculpture-3d
├── 📂 #digital-generative
├── 📂 #photography-editions
├── 📂 #prints-multiples
├── 📂 #books-zines-manuscripts
├── 📂 #craft-design-wearables
├── 📂 #calligraphy-lettering-type
├── 📂 #commissions-collaborations
└── 📂 #services-studio-support

📜 THE REGISTRY (Token-Gated, Forum Channels)
├── #registry-how-to
├── #marriage-requests (Forum Channel)
├── #verified-marriages
└── #completed-deals (Read-only Archive)

📚 THEMES & DISCUSSION (Token-Gated)
├── 📂 #classical-foundations
├── 📂 #enlightenment-reason
├── 📂 #existentialism-modern
├── 📂 #mysticism-esoterica
├── 📂 #eastern-wisdom
├── 📂 #science-media-modernity
├── 📂 #poetry-aesthetics-literature
├── 📂 #civic-social-moral
└── 📂 #psychology-mind-meaning

⚖️ GOVERNANCE (Token-Gated)
├── #proposals
├── #voting-announcements
├── #tribunal-cases
├── #transparency-reports
└── #provenance-help-desk

🎓 EDUCATION & GROWTH
├── #work-in-progress-critique
├── #tools-tech-nfts
├── #legal-ip-learning
├── #success-mindset
├── #introductions-studio-tours
└── #forum-feedback

🆘 SUPPORT
├── #help-questions
├── #technical-support
└── #report-issues

## 🏷️ Role & Badge System

### Community Roles

| Role | Requirements | Privileges |
| --- | --- | --- |
| Visitor | Join Discord | View public channels only |
| Member | Own 1+ NFT, verified via Guild.xyz | Full marketplace + theme access, voting |
| Trusted Seller ⭐ | 5+ trades, zero disputes | Enhanced visibility, priority support |
| Scribe | Appointed, demonstrated trust | Verify marriages, moderate, manage tags |
| Elder ⚖️ | 3+ months, 1+ trade, good standing | Eligible for Tribunal panels |
| Founder | Core team | Full admin, emergency powers |

### Achievement Badges

| Badge | Criteria |
| --- | --- |
| 💍 First Marriage | Completed first marriage registration |
| 🤝 First Trade | Completed first buy or sell |
| ⭐ Trusted Seller | 5+ trades with zero disputes |
| 📜 Historian | 10+ marriages registered |
| ⚖️ Elder | Served on 3+ Tribunal panels |
| 🗳️ Voter | Participated in 5+ governance votes |

# PART III: TECHNOLOGY STACK (LOWEST BUDGET)

## 💰 The Ultra-Low-Budget Stack

| Tool | Purpose | Cost |
| --- | --- | --- |
| MetaMask | Treasury wallet | Free |
| OpenSea | NFT minting & trading | Free (5% royalty) |
| Polygon | Blockchain (near-zero fees) | ~$0.001/tx |
| Discord | Community + Forum Channels | Free |
| Guild.xyz | Token gating | Free |
| Pinata | IPFS storage | Free (1GB) |
| Snapshot | Gasless voting | Free |
| Carrd | One-page website | $19/year |
| Canva | Graphics | Free |

Total First-Year Cost: $150-400 [[4]]

### Why This Stack Works [[4]]:

- Zero Development Cost: No smart contract developers needed

- Proven Tools: Every tool is industry-standard and battle-tested

- Scalable: Can handle growth from 50 to 5,000+ users

- Professional: Looks and functions like expensive custom solutions

- Maintainable: One person can manage everything

# PART IV: COMPLETE WORKFLOW DIAGRAMS

## 🔄 Workflow 1: New User Onboarding

┌──────────────┐
│ 1. DISCOVER  │  User finds project via social media, word of mouth, aggregators
└──────┬───────┘
       │
       ▼
┌──────────────┐
│ 2. RESEARCH  │  Visits website, OpenSea, Discord public channels
└──────┬───────┘
       │
       ▼
┌──────────────┐
│ 3. PREPARE   │  Sets up MetaMask, adds Polygon network, gets MATIC
└──────┬───────┘
       │
       ▼
┌──────────────┐
│ 4. PURCHASE  │  Buys NFT on OpenSea (Polygon)
└──────┬───────┘
       │
       ▼
┌──────────────┐
│ 5. VERIFY    │  Clicks Guild.xyz button, connects wallet, receives @Member role
└──────┬───────┘
       │
       ▼
┌──────────────┐
│ 6. ENGAGE    │  Introduces self, reads Charter, browses marketplace, joins themes
└──────────────┘

TIME: ~30 minutes to 1 hour (first time)

## 💍 Workflow 2: The Marriage Process

OWNER PREPARATION
─────────────────
1. GATHER MATERIALS
   • Physical artwork
   • Camera/phone for photos
   • Paper for verification sign

2. DOCUMENT
   • 4-6 photos (2000px+, front/back/details)
   • 20-60 second video showing:
     - Today's date on paper
     - Discord username on paper
     - NFT number on paper
     - The physical artwork
   • Written description:
     - Title, art TYPE, medium, dimensions
     - Condition, provenance
     - Shipping origin, restrictions

SUBMISSION
──────────
3. POST
   • Go to #marriage-requests
   • Create thread: "Marriage Request - NFT #XX"
   • Select art TYPE tag
   • Upload photos, video, description

VERIFICATION
────────────
4. SCRIBE REVIEW (48 hours)
   • Checks ownership
   • Verifies photo quality
   • Confirms video elements
   • Validates description

5. APPROVAL
   • Scribe adds ✅ VERIFIED + [COA] tag
   • Thread moved to #verified-marriages
   • Marriage is OFFICIAL and PERMANENT

## 🤝 Workflow 3: Trading (Buy/Sell) with Tags

LISTING
───────
1. SELLER LISTS (correct category + tags)
   
   CATEGORY: #paintings-drawings
   TAG: [FS]
   
   "[FS] NFT #42 + Married Oil Painting
   
   Quote: [quote] - [attribution]
   Theme: Existentialism & Modern Thought
   
   Married Art: Yes
     - Type: Painting (Oil on canvas)
     - Size: 12x16"
     - Condition: Excellent
     - [COA] included
   
   Asking Price: $200 total
     - NFT: $150
     - [SHIPPING] USA: $35
     - [SHIPPING] International: $65
   
   [PROVENANCE]: See marriage thread [link]
   Open to offers!"

NEGOTIATION (PUBLIC)
────────────────────
2. OFFERS
   Buyer: "OFFER: $175 shipped to California"
   Seller: "Counter: $185 shipped"
   Buyer: "Deal! $185 total"

AGREEMENT
─────────
3. CONFIRM
   Seller: "AGREED. $185 total to @buyer. Please share wallet."
   Buyer: "CONFIRMED. Wallet: 0x1234..."

EXECUTION
─────────
4. OPENSEA SALE
   • Seller creates private sale
   • Buyer completes purchase
   • Posts "PAID" in thread

SHIPPING (If Married)
─────────────────────
5. SHIP (within 72 hours)
   • Pack professionally
   • Take packing photos
   • Ship with tracking + insurance
   • Post [SHIPPING] update with tracking

CONFIRMATION
────────────
6. RECEIVE
   • Buyer records continuous unboxing video
   • Posts video in thread
   • Posts "RECEIVED - All good!" OR opens dispute

7. COMPLETE
   • Update tag to [SOLD]
   • Thread archived in #completed-deals
   • Seller gains @Trusted Seller progress

KEY RULE:
⚠️ ALL negotiations MUST happen in public threads
⚠️ Private DM deals are PROHIBITED and lose protections

## ⚖️ Workflow 4: Dispute Resolution

DAY 0: OPENED
├── Buyer opens dispute in thread (within 48h of delivery)
├── Posts evidence (unboxing video, photos)
└── Requests remedy

DAY 1: RESPONSE
├── Seller must respond (24h)
└── Seller provides evidence

DAY 1-2: PANEL
├── 5 eligible Elders randomly selected
├── 24h to accept/recuse
└── Panel finalized

DAY 2: EVIDENCE CLOSE
├── All evidence submitted
└── Summary compiled

DAY 3-5: REVIEW
├── Elders review independently
├── May post questions
└── Prepare verdicts

DAY 5-6: VERDICTS
├── Each Elder posts decision + reasoning
└── Majority (3/5) determines outcome

DAY 6-7: RESOLUTION
├── Decision announced (BINDING)
├── Remedies: Full refund / Partial refund / Re-ship / No action
└── Case archived

TOTAL TIMEFRAME: 5-7 days maximum

# PART V: REVENUE MODELS & PRICING STRATEGY

## 💰 Recommended: The Registry Model [[4]]

| Revenue Source | Amount |
| --- | --- |
| Initial NFT Price | $25-50 (low barrier) |
| Marriage “Scribe Fee” | $15-25 per registration |
| Secondary Royalties | 5% on OpenSea resales |

Why This Works: - Creates sustainable service revenue tied to community activity - You make money when the ecosystem is actively being used - Low barrier to entry builds larger community - Aligns incentives: more activity = more revenue

### Revenue Projection (Year 1)

| Source | Calculation | Total |
| --- | --- | --- |
| Initial Sales | 50 NFTs × $40 avg | $2,000 |
| Marriage Fees | 100 marriages × $20 | $2,000 |
| Royalties | $15,000 volume × 5% | $750 |
| TOTAL |  | $4,750 |

# PART VI: THE TURBOMINDZ CHARTER

## 📜 THE TURBOMINDZ CHARTER

A Social Contract for Fair Trade, Honest Discourse, and Creative Community

### PREAMBLE

We, the members of Turbomindz, establish this Charter to govern our community of collectors, artists, and thinkers.

We are not a corporation—we are a creative village. Our trades are witnessed in the open, our disputes are heard by peers, and our discussions bridge art, philosophy, and technology.

This is creativity with accountability. Art with memory. Ownership with integrity.

By participating in Turbomindz, you agree to abide by this Charter and to hold others to its standards [[4]].

### ARTICLE I: THE MARRIAGE PACT

Section 1.1: Definition “Marriage” is the permanent binding of a physical artwork to an NFT through social consensus. Once married, the NFT (the “digital soul”) and the physical piece (the “body”) travel together on every subsequent trade [[4]].

Section 1.2: Documentation Requirements

Required Photos (4-6): - Minimum 2000 pixels on longest edge - Front view, back view, 2+ detail shots - Damage/wear documented - Size reference included

Required Video (20-60 seconds): - Continuous recording (no cuts) - Shows artwork, date, username, NFT number - Verbal statement of marriage

Required Description: - Title, Art Type, Medium, Dimensions - Condition, Provenance, Shipping origin - Any restrictions

Section 1.3: Permanence Marriage is PERMANENT by default. Dissolution requires 66% community vote [[4]].

### ARTICLE II: THE OPEN MARKET

Section 2.1: Public Negotiation Requirement ALL buying and selling negotiations MUST occur in public forum threads within the appropriate marketplace category. This is non-negotiable [[4]].

Section 2.2: Thread Tag Requirements All marketplace threads must use appropriate tags: [FS], [IC], [AUCTION], [SOLD], [WTB/WTT], [PROVENANCE], [COA], [SHIPPING]

Section 2.3: Prohibited Communications - Private DM negotiations: STRICTLY PROHIBITED - Off-forum deals: Invalidate community protections - Penalties: Warning → Strike → Exile vote

### ARTICLE III: THE SHIPPING COVENANT

Section 3.1: Seller Obligations by Art Type [1]

| Art Type | Packing Requirements |
| --- | --- |
| Paintings/Drawings | Acid-free tissue, corner protectors, rigid backing, double-box for framed |
| Sculpture | Bubble wrap, foam padding, “Fragile” marking, custom crating for large |
| Photography | Acid-free sleeves, rigid mailers, moisture protection |
| Prints | Tissue interleaving, tubes for large, flat rigid mailers |
| Books/Zines | Bubble mailers, rigid mailers for rare items |
| Craft/Wearables | Appropriate to material, moisture protection |

Section 3.2: Buyer Obligations - Continuous unboxing video (no cuts) - Minimum 60 seconds for married art - Post confirmation or dispute within 48 hours

### ARTICLE IV: THE TRIBUNAL

Section 4.1: Eligibility - Hold 1+ NFT - 3+ months membership - 1+ completed trade - Good standing (no strikes) - Not involved in dispute

Section 4.2: Process - 5 Elders randomly selected - 72-hour deliberation - Majority (3/5) verdict - Decision is BINDING

Section 4.3: Remedies - Full refund - Partial refund - Re-ship - No action - Escalation (fraud)

### ARTICLE V: GOVERNANCE

Section 5.1: Voting - 1 NFT = 1 vote - Proposals require 10+ supporters - 7-day voting period

Section 5.2: Thresholds - Standard changes: >50% - Charter amendments: >66% - Exile: >75%

### ARTICLE VI: ENFORCEMENT & EXILE

Section 6.1: Strike System - Strike 1: Warning - Strike 2: 30-day suspension - Strike 3: Exile vote triggered

Section 6.2: Exile Consequences - Discord removal - Wallet blacklisted - Cannot access community - Still owns NFTs

### ARTICLE VII: ROLES & RESPONSIBILITIES

(See Part II: Role & Badge System)

### ARTICLE VIII: CONTENT & IP GUIDELINES

- Public domain sources required for quotes

- Theme room content must be transformative

- No direct copying of protected content

- Proper attribution required [1]

### ARTICLE IX: DISCLAIMERS

Turbomindz provides a venue—not custody, guarantee, or insurance. All payments flow directly between parties. Users responsible for tax compliance [1].

# PART VII: 🆕 REVOLUTIONARY PROMOTION STRATEGY

## 💡 THE WITNESSED ECONOMY FRAMEWORK [3]

### Core Concept

Most NFT projects launch with hype and hope for sales. We’re going to do something radically different:

We will launch with trust and let sales follow.

Instead of “Buy our NFTs!” our message is “Watch us build the most transparent creative marketplace ever.” Every decision, every trade, every dispute resolution becomes content. Transparency itself becomes the marketing.

### The Three Pillars

┌─────────────────────────────────────────────────────────────────────────┐
│                    THE WITNESSED ECONOMY FRAMEWORK                       │
├─────────────────────────────────────────────────────────────────────────┤
│                                                                         │
│   PILLAR 1              PILLAR 2              PILLAR 3                  │
│   ─────────             ─────────             ─────────                 │
│   PROVE FIRST           EDUCATE ALWAYS        COMMUNITY AS CONTENT      │
│                                                                         │
│   • Build community     • Every post teaches   • Trades become stories  │
│     before NFT drop     • Free value first     • Disputes become drama  │
│   • Demonstrate system  • Position as expert   • Growth becomes proof   │
│     with test trades    • Create curriculum    • Members become stars   │
│   • Show don't tell     • Partner educators    • Stats become credible  │
│                                                                         │
└─────────────────────────────────────────────────────────────────────────┘

## 🎯 10 REVOLUTIONARY TACTICS [3]

### Tactic 1: “The Reverse Launch” 🔄

Concept: Most projects launch NFTs first, then build community. We reverse it.

How It Works: 1. Launch Discord with full marketplace structure (Week 1) 2. Let people join WITHOUT owning NFTs (Weeks 1-8) 3. Run “mock trades” with test listings (Weeks 4-8) 4. Build reputation, test systems, gather feedback 5. THEN launch NFTs (Week 14)

Why Revolutionary: - Community validates systems before spending money - Early members have stake in success - Bugs/issues found before real money involved - Creates FOMO for NFT launch

Timeline: Weeks 1-14

### Tactic 2: “The Empty Frame Campaign” 🖼️

Concept: Physical-first marketing in a digital world.

How It Works: 1. Source 100 small, elegant frames ($3-5 each = $300-500 budget) 2. Inside each frame: QR code + message “This frame is waiting for art. So is your NFT.” 3. Send to: - 25 art influencers - 25 philosophy podcasters - 25 NFT collectors - 25 random engaged Twitter followers

Package Contents: - Empty frame - QR code → website - Handwritten note explaining the Marriage concept - Small card with project info

Why Revolutionary: - Physical touch in a digital world - Instagram-worthy unboxing content - Explains concept through experience - Low cost, high impact

Timeline: Week 9-10 (send) → Week 11-12 (unboxings) Budget: $300-500

### Tactic 3: “Transparency Theater” 🎭

Concept: Turn every transparent process into content.

Content Series:

| Series | Content |
| --- | --- |
| “The Witnessed Deal” | Document every trade start-to-finish: negotiation screenshots, packing video, tracking, unboxing, confirmation |
| “Tribunal Tales” | Document dispute resolutions (anonymized): what went wrong, evidence, deliberation, resolution, lessons |
| “From Idea to Marriage” | Document Marriage requests: user’s art, documentation process, Scribe verification, final stamp |

Why Revolutionary: - Process becomes entertainment - Transparency becomes credibility - Real stories beat paid ads - Competitors can’t replicate (they’re not transparent)

Timeline: Ongoing from Week 15+

### Tactic 4: “The Philosophy Challenge” 📚

Concept: Weekly creative challenges tied to theme rooms.

Structure: - Week 1: Classical Foundations → “Create art inspired by virtue” - Week 2: Existentialism → “Visualize the absurd” - Week 3: Eastern Wisdom → “Express non-attachment” - etc.

How It Works: 1. Post challenge on Monday (Twitter + Discord) 2. Participants create and share (all week) 3. Community votes (Saturday) 4. Winner gets featured + free Marriage fee 5. All entries become content

Why Revolutionary: - Creates 52 weeks of community content - Each challenge introduces a theme room - Winners become ambassadors - Non-holders can participate (funnel)

Timeline: Ongoing from Week 15+

### Tactic 5: “The Provenance Museum” 🏛️

Concept: Create a public, searchable archive of all trades.

How It Works: 1. Every [SOLD] thread gets archived publicly 2. Build simple Notion database (free) 3. Columns: NFT#, Art Type, Theme, Sale Price, Seller, Buyer, Date, Marriage Status 4. Embed on website as “The Living Ledger”

What This Creates: - Verifiable price history - Proof of community activity - Research tool for collectors - Press-worthy “first of its kind” asset

Why Revolutionary: - No other NFT project has this - Creates real utility for collectors - Journalists can cite data - Proves the system works

Timeline: Setup Week 16, ongoing maintenance

### Tactic 6: “Guild Partnerships” 🤝

Concept: Partner with communities around each marketplace category.

Target Partnerships:

| Category | Partner Communities |
| --- | --- |
| Paintings | Painting subreddits, oil painting Discord servers |
| Sculpture | 3D art communities, ceramics groups |
| Photography | Photography collectives, film photography groups |
| Prints | Printmaking guilds, risograph communities |
| Digital | Generative art DAOs, AI art communities |

Partnership Structure: - “Featured Community” spotlight each month - Cross-promotion in their channels - Special [GUILD] tag for their members - Exclusive theme discussion

Why Revolutionary: - Brings existing communities in - Each category has built-in advocates - Organic growth in 10 verticals simultaneously - Positions Turbomindz as community connector

Timeline: Week 17-24 (one per month in Phase 4)

### Tactic 7: “The Analog Bridge” 🌉

Concept: Partner with physical galleries for reverse discovery.

How It Works: 1. Identify 10 small galleries/art spaces 2. Offer: “Display QR codes next to select works” 3. QR links to: “This piece could have a soul. Learn about phygital art.” 4. Gallery gets: Commission on any NFT sales from their referrals 5. We get: Physical world presence, credibility, new audience

Target Venues: - University art galleries - Coffee shops with rotating art - Pop-up markets - Art fairs - Co-working spaces

Why Revolutionary: - NFT marketing in physical spaces - Reaches people who don’t follow crypto - Gallery partnership = credibility - Low/no cost (mutual benefit)

Timeline: Week 17-24 (ongoing outreach)

### Tactic 8: “Education as Funnel” 🎓

Concept: Create free educational content that naturally leads to Turbomindz.

The Free Course: “Phygital Art 101”

| Module | Topic |
| --- | --- |
| 1 | What is Phygital Art? |
| 2 | Understanding NFTs (without the hype) |
| 3 | Blockchain Basics for Artists |
| 4 | Selling Physical Art with Digital Proof |
| 5 | Building Your Collector Community |
| 6 | Case Study: Turbomindz Model |
| 7 | Getting Started |

Distribution: - YouTube series - Email course (captures addresses) - Twitter threads - Blog posts on website

Why Revolutionary: - Provides genuine value - Positions us as authority - SEO benefits - Captures leads - Course participants become members

Timeline: Create Week 9-12, launch Week 13

### Tactic 9: “The Trust Scoreboard” 📊

Concept: Public, real-time metrics that prove trustworthiness.

┌─────────────────────────────────────────────────────────────┐
│                    TURBOMINDZ TRUST SCOREBOARD              │
├─────────────────────────────────────────────────────────────┤
│                                                             │
│   📦 TRADES COMPLETED        █████████████████ 247         │
│   ✅ SUCCESSFUL DELIVERY     █████████████████ 99.2%       │
│   ⚖️ DISPUTES RESOLVED       █████████████████ 100%        │
│   ⏱️ AVG RESOLUTION TIME     █████████████████ 4.2 days    │
│   💍 MARRIAGES VERIFIED      █████████████████ 189         │
│   ⭐ TRUSTED SELLERS         █████████████████ 34          │
│   👥 ACTIVE COMMUNITY        █████████████████ 412         │
│                                                             │
│   Last updated: [Live timestamp]                            │
│                                                             │
└─────────────────────────────────────────────────────────────┘

Why Revolutionary: - Real-time accountability - No other platform shows this - Press-worthy transparency - Builds trust before purchase

Timeline: Build Week 16, launch publicly

### Tactic 10: “Member Origin Stories” 📖

Concept: Feature community members’ journeys as content.

Series: “How I Got Here” - Video/written interviews with members - Questions: - What kind of art do you create? - Why did you join Turbomindz? - Walk us through your first trade - What’s your married piece story? - Advice for newcomers?

Distribution: - Twitter threads - YouTube shorts - Instagram Reels - Discord spotlights - Website testimonials

Why Revolutionary: - Real stories beat marketing - Members become advocates - Creates emotional connection - Infinite content supply

Timeline: Start Week 15, ongoing

## 📅 32-WEEK PROMOTIONAL TIMELINE [3]

### Overview

WEEK:  1  2  3  4  5  6  7  8  9 10 11 12 13 14 15 16 17-20 21-24 25-28 29-32
       ├────────────────────────┤├────────────────┤├─────────────┤├─────────────────────────────────┤
              PRE-LAUNCH              PRE-LAUNCH        LAUNCH              GROWTH PHASE
              (Foundation)            (Marketing)     (Activation)     (Operations & Scale)

### Pre-Launch Phase (Weeks 1-12)

| Week | Focus | Key Activities |
| --- | --- | --- |
| 1-2 | Foundation | Set up platforms (silent), create content library, prepare Empty Frame packages |
| 3-4 | Soft Launch | Open Discord (no NFTs required), run mock trades, invite 50 beta testers |
| 5-6 | Content Engine | Begin Transparency Theater series, first Twitter threads, engage communities |
| 7-8 | Expansion | Send Empty Frames (Wave 1), influencer unboxings, Discord to 150+ members |
| 9-10 | Education Push | Launch “Phygital Art 101”, Twitter Spaces, Empty Frames (Wave 2), press outreach |
| 11-12 | Pre-Launch Hype | Whitelist opens, countdown content, final tests, Discord to 300+ |

### Launch Phase (Weeks 13-16)

| Week | Focus | Key Activities |
| --- | --- | --- |
| 13 | Final Prep | All 50 NFTs ready, team briefed, launch content scheduled |
| 14 | 🚀 MINT LAUNCH | NFTs live on OpenSea, announcements everywhere, first real trades |
| 15 | Activation | Marriage Registry opens, first Philosophy Challenge, “Witnessed Deal” series |
| 16 | Consolidation | Trust Scoreboard live, Provenance Museum launches, first transparency report |

### Growth Phase (Weeks 17-32)

| Weeks | Focus | Key Activities |
| --- | --- | --- |
| 17-20 | Guild Partnerships | Partnership 1-2, first Member Origin Stories, Analog Bridge galleries, Elder elections |
| 21-24 | Scale & Optimize | Partnership 3-4, second art drop (if demand), 100+ marriages, 6-month report |
| 25-28 | Authority Building | Case studies, speaking opportunities, media features, ambassador program |
| 29-32 | Ecosystem Maturity | Full governance, Trusted Seller at scale, planning Year 2 |

## 📊 DISTRIBUTION CHANNELS [3]

### Primary Channels (Focus Resources Here)

| Channel | Strategy |
| --- | --- |
| Discord | Home base—all activity happens here |
| Twitter/X | Daily presence, threads, engagement |
| OpenSea | Collection page, optimized listing |

### Secondary Channels (Moderate Investment)

| Channel | Strategy |
| --- | --- |
| Instagram | Visual content, Reels, quote cards |
| YouTube | Educational series, tutorials |
| Substack/Blog | Long-form thought leadership |

### Partnership Channels

| Channel | Strategy |
| --- | --- |
| Art communities | Reddit, Discord servers by medium |
| Philosophy communities | Forums, podcasts, newsletters |
| NFT aggregators | NFTcalendar, rarity tools |
| Podcasts | Guest appearances on art/philosophy shows |

## 💰 PROMOTIONAL BUDGET (Ultra-Low-Budget) [3]

### One-Time Costs

| Item | Cost |
| --- | --- |
| Empty Frame Campaign (100 frames + shipping) | $400-600 |
| Press release distribution | $0-100 |
| Initial paid promotion (optional) | $100-200 |
| Total One-Time | $500-900 |

### Monthly Costs

| Item | Cost |
| --- | --- |
| Canva Pro (optional) | $13 |
| Email service (when >500 subscribers) | $0-20 |
| Miscellaneous | $20 |
| Total Monthly | $33-53 |

### Total Year 1 Promotional Budget

| Category | Amount |
| --- | --- |
| One-time costs | $500-900 |
| Monthly costs (12 months) | $396-636 |
| TOTAL | $896-1,536 |

Note: This is in addition to the $150-400 operational budget from Part III.

## 📈 PROMOTIONAL SUCCESS METRICS [3]

### Pre-Launch (Weeks 1-13)

| Metric | Target |
| --- | --- |
| Discord members | 300+ |
| Twitter followers | 1,000+ |
| Whitelist signups | 150+ |
| Empty Frame unboxing videos | 30+ |
| “Phygital Art 101” completions | 100+ |

### Launch (Weeks 14-16)

| Metric | Target |
| --- | --- |
| NFTs sold (first 48h) | 25+ (50%) |
| Discord growth | +100 new members |
| Press mentions | 5+ |
| First marriages | 10+ |
| First completed trades | 5+ |

### Growth (Weeks 17-32)

| Metric | Target |
| --- | --- |
| Discord members | 500+ |
| Completed trades | 50+ |
| Marriages registered | 100+ |
| Trusted Sellers | 10+ |
| Transparency reports | 6+ (monthly) |
| Partnership guilds | 4+ |
| Member Origin Stories | 20+ |

# PART VIII: MASTER TIMELINE (32 WEEKS)

## 📅 EXPANDED 32-WEEK MASTER TIMELINE

### Visual Overview

WEEK:  1  2  3  4  5  6  7  8  9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 31 32
       ├──────────────────────────┤├──────────────────────────┤├─────────────────┤├─────────────────────────────────────────────────────┤
                PHASE 1                    PHASE 2                  PHASE 3                         PHASE 4
              FOUNDATION                 PRE-LAUNCH                 LAUNCH                    OPERATIONS & GROWTH
             (Weeks 1-8)                (Weeks 9-12)             (Weeks 13-16)                  (Weeks 17-32)

### Phase 1: Foundation (Weeks 1-8)

Week 1: Planning & Legal - [ ] Finalize project name and concept - [ ] Register domain - [ ] Create treasury wallet (MetaMask + SEED PHRASE ON PAPER!) - [ ] Research and compile 100+ public domain quotes organized by theme - [ ] Draft Terms of Service - [ ] Draft Privacy Policy

Week 2: Brand & Identity - [ ] Define color palette (Deep Teal #1A3A3A, Gold #C9A227, Cream #F5F1E6) - [ ] Select typography (Modern serif + clean sans-serif) - [ ] Create logo concepts - [ ] Finalize visual style guide: “Renaissance Digital” - [ ] Create brand guidelines document

Week 3: AI Art Generation (Part 1) - [ ] Define art style: “Marble Renaissance Digital” - [ ] Create prompt templates with theme color mapping - [ ] Generate first 25 artworks - [ ] Quality review and selection

Week 4: AI Art Generation (Part 2) & Storage - [ ] Generate remaining 25 artworks - [ ] Final selection of 50 pieces - [ ] Set up Pinata IPFS account - [ ] Create metadata JSON for each NFT (with Theme attribute) - [ ] Upload images and metadata to IPFS

Week 5: OpenSea & Discord Setup - [ ] Create OpenSea collection on Polygon - [ ] Upload all 50 NFTs with metadata - [ ] Set 5% royalty - [ ] Create Discord server with Community features - [ ] Enable Forum Channels - [ ] Build complete channel structure (per Part II) - [ ] Configure Forum Channel tags

Week 6: Token Gating & Governance Setup - [ ] Set up Guild.xyz integration - [ ] Create role requirements - [ ] Test token gating - [ ] Create Snapshot space - [ ] Configure voting parameters - [ ] Test with sample proposal

Week 7: Documentation & Charter - [ ] Finalize Turbomindz Charter - [ ] Create Registry how-to guide - [ ] Write trading guide - [ ] Create shipping standards by art type - [ ] Document all SOPs

Week 8: Team Building & Testing - [ ] Recruit 2-3 volunteer Scribes - [ ] Train Scribes on processes - [ ] Run mock marriages - [ ] Run mock trades - [ ] Test all workflows end-to-end - [ ] Fix any issues discovered

### Phase 2: Pre-Launch Marketing (Weeks 9-12)

Week 9: Website Build - [ ] Set up Carrd account - [ ] Build all website sections (per Part X) - [ ] Write all copy - [ ] Add graphics and visuals - [ ] Connect custom domain - [ ] Test on mobile

Week 10: Content & Design Assets - [ ] Create social media templates - [ ] Design marketplace category icons (10) - [ ] Design theme room icons (9) - [ ] Create “VERIFIED MARRIAGE” stamp - [ ] Design Discord banners - [ ] Prepare 30 days of social content

Week 11: Social Media Launch - [ ] Create Twitter account - [ ] Create Instagram account - [ ] Post launch announcement - [ ] Begin daily posting cadence - [ ] Engage with target communities - [ ] Start building follower base

Week 12: Community Building - [ ] Soft-open Discord to public - [ ] Welcome first members - [ ] Host first Twitter Space - [ ] Open whitelist signups - [ ] Daily countdown content - [ ] Target: 200+ Discord members

### Phase 3: Launch (Weeks 13-16)

Week 13: Final Preparations - [ ] Verify all 50 NFTs ready on OpenSea - [ ] Final Discord configuration check - [ ] Team briefing on launch protocol - [ ] Schedule all launch content - [ ] Prepare FAQ responses - [ ] Rest and prepare

Week 14: 🚀 MINT LAUNCH - [ ] 09:00 - Team readiness call - [ ] 10:00 - Publish NFTs for sale - [ ] 10:15 - Discord announcement - [ ] 10:30 - Twitter/social announcement - [ ] All day - Active community support - [ ] Monitor sales and engagement - [ ] Document first purchases - [ ] Evening debrief

Week 15: Post-Launch Activation (Part 1) - [ ] Open Marriage Registry - [ ] Process first marriage requests - [ ] Facilitate first trades - [ ] Launch first Philosophy Challenge - [ ] Begin “Witnessed Deal” content series - [ ] Collect testimonials

Week 16: Post-Launch Activation (Part 2) - [ ] Launch Trust Scoreboard on website - [ ] Launch Provenance Museum (Notion) - [ ] First transparency report - [ ] First Member Origin Story - [ ] Community feedback collection - [ ] Plan Phase 4 activities

### Phase 4: Operations & Growth (Weeks 17-32)

Ongoing Weekly Tasks - [ ] 3+ social posts - [ ] Discord daily engagement - [ ] Process marriage requests (48h turnaround) - [ ] Monitor marketplace activity - [ ] Update Trust Scoreboard - [ ] Community support

Month 5 Milestones (Weeks 17-20) - [ ] First Elder election (5 Elders via Snapshot) - [ ] 25+ completed physical trades - [ ] 500+ Discord members - [ ] First community governance vote - [ ] Guild Partnership #1 announced - [ ] Guild Partnership #2 announced - [ ] First Analog Bridge gallery partnership

Month 6 Milestones (Weeks 21-24) - [ ] Second art drop (if demand warrants) - [ ] 100+ total Marriages registered - [ ] Guild Partnership #3 announced - [ ] Guild Partnership #4 announced - [ ] Comprehensive 6-month transparency report - [ ] @Trusted Seller program fully active

Months 7-8 (Weeks 25-32) - [ ] Case study publications - [ ] Podcast/speaking appearances - [ ] Community ambassador program launched - [ ] Full governance activation - [ ] Multiple documented dispute resolutions - [ ] Planning Year 2 roadmap - [ ] 8-month comprehensive review - [ ] Ecosystem self-sustaining assessment

# PART IX: 🆕 COMPLETE TASK LIST (514+ TASKS)

## 📋 MASTER TASK LIST - CHRONOLOGICAL CHECKLIST FORMAT [4]

### How to Use This Document

Copy to Google Sheets or Excel: 1. Copy the entire table 2. Paste into your spreadsheet 3. Replace ☐ column with actual checkboxes 4. Filter by Week, Phase, or Priority

Priority Legend: - 🔴 = Critical (blocks other tasks) - 🟡 = Important (significantly impacts quality) - 🟢 = Nice to have (enhances but not essential)

Status Legend: - ☐ = Not Started - 🔄 = In Progress - ✅ = Complete - ⏸️ = On Hold - ❌ = Blocked

## PHASE 1: FOUNDATION (Weeks 1-8)

### Week 1: Planning & Legal [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Finalize project name “Turbomindz” | 🔴 | 0.5h | None |
| ☐ | Register domain turbomindz.xyz | 🔴 | 0.5h | Name finalized |
| ☐ | Set up project folder structure | 🟡 | 0.5h | None |
| ☐ | Create MetaMask wallet for treasury | 🔴 | 0.5h | None |
| ☐ | Write down seed phrase ON PAPER | 🔴 | 0.25h | Wallet created |
| ☐ | Store seed phrase securely (NOT digital) | 🔴 | 0.25h | Seed phrase written |
| ☐ | Add Polygon network to MetaMask | 🔴 | 0.25h | Wallet created |
| ☐ | Fund wallet with initial MATIC (~$50) | 🟡 | 0.5h | Polygon added |
| ☐ | Research public domain quote sources | 🔴 | 2h | None |
| ☐ | Compile 100+ quotes | 🔴 | 3h | Research complete |
| ☐ | Organize quotes by theme (9 categories) | 🔴 | 2h | Quotes compiled |
| ☐ | Verify public domain status of each quote | 🔴 | 1h | Quotes organized |
| ☐ | Draft Terms of Service | 🟡 | 1h | None |
| ☐ | Draft Privacy Policy | 🟡 | 0.5h | None |
| ☐ | Review legal disclaimers | 🟡 | 0.5h | ToS drafted |
| ☐ | Create project timeline document | 🟡 | 0.5h | None |
| ☐ | Set up project management system | 🟢 | 0.5h | None |

Week 1 Subtotal: 17 tasks, ~12.5 hours

### Week 2: Brand & Identity [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Define brand personality/voice | 🟡 | 1h | None |
| ☐ | Select primary color: Deep Teal #1A3A3A | 🔴 | 0.25h | None |
| ☐ | Select secondary color: Gold #C9A227 | 🔴 | 0.25h | None |
| ☐ | Select accent color: Cream #F5F1E6 | 🔴 | 0.25h | None |
| ☐ | Select heading font (Modern Serif) | 🔴 | 0.5h | None |
| ☐ | Select body font (Clean Sans-Serif) | 🔴 | 0.5h | None |
| ☐ | Create logo concept sketches (3-5) | 🔴 | 2h | Colors selected |
| ☐ | Select final logo concept | 🔴 | 0.5h | Sketches done |
| ☐ | Create logo in high resolution | 🔴 | 1h | Concept selected |
| ☐ | Create logo variations (light/dark bg) | 🟡 | 0.5h | Logo created |
| ☐ | Create favicon (16x16, 32x32) | 🟡 | 0.25h | Logo created |
| ☐ | Define visual style: “Renaissance Digital” | 🔴 | 1h | None |
| ☐ | Write brand guidelines document | 🟡 | 2h | All above complete |
| ☐ | Create brand asset folder | 🟡 | 0.5h | Guidelines written |
| ☐ | Write project tagline | 🟡 | 0.5h | Voice defined |
| ☐ | Write manifesto (500 words) | 🟡 | 2h | Voice defined |
| ☐ | Create mood board | 🟢 | 1h | Style defined |

Week 2 Subtotal: 17 tasks, ~14.5 hours

### Week 3: AI Art Generation (Part 1) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Set up Midjourney/DALL-E account | 🔴 | 0.5h | None |
| ☐ | Research effective prompt techniques | 🟡 | 1h | None |
| ☐ | Define art style description | 🔴 | 1h | Brand guidelines |
| ☐ | Create base prompt template | 🔴 | 1h | Style defined |
| ☐ | Define theme color mapping (9 themes) | 🔴 | 1h | Colors finalized |
| ☐ | Generate test images (10) | 🔴 | 2h | Template ready |
| ☐ | Review and refine prompts | 🟡 | 1h | Tests complete |
| ☐ | Generate artworks #1-10 | 🔴 | 2h | Prompts refined |
| ☐ | Generate artworks #11-20 | 🔴 | 2h | #1-10 done |
| ☐ | Generate artworks #21-25 | 🔴 | 1h | #11-20 done |
| ☐ | Quality review batch 1 (25 pieces) | 🔴 | 1h | #21-25 done |
| ☐ | Re-generate any failed pieces | 🟡 | 1h | Review complete |
| ☐ | Select best 25 from batch 1 | 🔴 | 0.5h | All generated |
| ☐ | Name files consistently (turbomindz_001.png) | 🟡 | 0.5h | Selection done |
| ☐ | Create generation log (prompt + output) | 🟢 | 0.5h | All generated |

Week 3 Subtotal: 15 tasks, ~14.5 hours

### Week 4: AI Art Generation (Part 2) & IPFS Storage [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Generate artworks #26-35 | 🔴 | 2h | Week 3 complete |
| ☐ | Generate artworks #36-45 | 🔴 | 2h | #26-35 done |
| ☐ | Generate artworks #46-50 | 🔴 | 1h | #36-45 done |
| ☐ | Quality review batch 2 (25 pieces) | 🔴 | 1h | All generated |
| ☐ | Re-generate any failed pieces | 🟡 | 1h | Review complete |
| ☐ | Final selection: 50 pieces total | 🔴 | 1h | All reviewed |
| ☐ | Resize all images to consistent dimensions | 🟡 | 1h | Selection final |
| ☐ | Create Pinata account | 🔴 | 0.25h | None |
| ☐ | Create API key | 🔴 | 0.25h | Account created |
| ☐ | Create folder structure on Pinata | 🟡 | 0.25h | API key created |
| ☐ | Upload all 50 images to IPFS | 🔴 | 2h | Structure ready |
| ☐ | Record all image CIDs | 🔴 | 0.5h | Upload complete |
| ☐ | Create metadata JSON template | 🔴 | 1h | CIDs recorded |
| ☐ | Create metadata for all 50 NFTs | 🔴 | 2h | Template ready |
| ☐ | Upload metadata folder to IPFS | 🔴 | 1h | Metadata created |
| ☐ | Verify all IPFS links work | 🔴 | 0.5h | Upload complete |

Week 4 Subtotal: 16 tasks, ~16.5 hours

### Week 5: OpenSea & Discord Setup [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Connect MetaMask to OpenSea | 🔴 | 0.25h | Wallet ready |
| ☐ | Switch to Polygon network | 🔴 | 0.1h | Connected |
| ☐ | Create collection: “Turbomindz” | 🔴 | 0.5h | On Polygon |
| ☐ | Upload collection logo (350x350) | 🔴 | 0.25h | Collection created |
| ☐ | Upload collection banner (1400x400) | 🔴 | 0.25h | Collection created |
| ☐ | Write collection description | 🔴 | 0.5h | Manifesto ready |
| ☐ | Set category: Art | 🟡 | 0.1h | Collection created |
| ☐ | Set royalty rate: 5% | 🔴 | 0.1h | Collection created |
| ☐ | Set royalty wallet address | 🔴 | 0.1h | Royalty set |
| ☐ | Upload all 50 NFTs | 🔴 | 2h | IPFS ready |
| ☐ | Verify metadata displays correctly | 🔴 | 1h | NFTs uploaded |
| ☐ | Fix any metadata issues | 🟡 | 1h | Verification done |
| ☐ | Create new Discord server | 🔴 | 0.25h | None |
| ☐ | Enable Community features | 🔴 | 0.25h | Server created |
| ☐ | Enable Forum Channels | 🔴 | 0.25h | Community enabled |
| ☐ | Create INFORMATION category | 🔴 | 0.1h | Forums enabled |
| ☐ | Create #welcome channel | 🔴 | 0.25h | Category created |
| ☐ | Create #rules-and-charter channel | 🔴 | 0.25h | Category created |
| ☐ | Create #announcements channel | 🔴 | 0.1h | Category created |
| ☐ | Create #roadmap-updates channel | 🟡 | 0.1h | Category created |
| ☐ | Create MARKETPLACE category | 🔴 | 0.1h | Server structured |
| ☐ | Create #paintings-drawings forum | 🔴 | 0.25h | Category created |
| ☐ | Create #sculpture-3d forum | 🔴 | 0.25h | Category created |
| ☐ | Create #digital-generative forum | 🔴 | 0.25h | Category created |
| ☐ | Create #photography-editions forum | 🔴 | 0.25h | Category created |
| ☐ | Create #prints-multiples forum | 🔴 | 0.25h | Category created |
| ☐ | Create #books-zines-manuscripts forum | 🔴 | 0.25h | Category created |
| ☐ | Create #craft-design-wearables forum | 🔴 | 0.25h | Category created |
| ☐ | Create #calligraphy-lettering-type forum | 🔴 | 0.25h | Category created |
| ☐ | Create #commissions-collaborations forum | 🔴 | 0.25h | Category created |
| ☐ | Create #services-studio-support forum | 🔴 | 0.25h | Category created |
| ☐ | Configure forum tags: [FS], [IC], [AUCTION], [SOLD], [WTB/WTT], [PROVENANCE], [COA], [SHIPPING] | 🔴 | 0.5h | Forums created |
| ☐ | Create REGISTRY category | 🔴 | 0.1h | Server structured |
| ☐ | Create #registry-how-to channel | 🔴 | 0.25h | Category created |
| ☐ | Create #marriage-requests forum | 🔴 | 0.25h | Category created |
| ☐ | Create #verified-marriages channel | 🔴 | 0.25h | Category created |
| ☐ | Create #completed-deals channel (read-only) | 🟡 | 0.25h | Category created |
| ☐ | Create THEMES category | 🔴 | 0.1h | Server structured |
| ☐ | Create all 9 theme discussion channels | 🔴 | 0.5h | Category created |
| ☐ | Create GOVERNANCE category | 🔴 | 0.1h | Server structured |
| ☐ | Create governance channels (5) | 🔴 | 0.5h | Category created |
| ☐ | Create EDUCATION category | 🟡 | 0.1h | Server structured |
| ☐ | Create education channels (6) | 🟡 | 0.5h | Category created |
| ☐ | Create SUPPORT category | 🔴 | 0.1h | Server structured |
| ☐ | Create support channels (3) | 🔴 | 0.25h | Category created |
| ☐ | Set channel permissions (token-gated invisible) | 🔴 | 1h | All channels created |
| ☐ | Create all roles: Visitor, Member, Trusted Seller, Scribe, Elder, Founder | 🔴 | 0.5h | Server ready |
| ☐ | Set role colors and hierarchy | 🟡 | 0.25h | Roles created |
| ☐ | Write welcome message | 🔴 | 0.5h | #welcome created |
| ☐ | Post rules/charter | 🔴 | 0.5h | Charter ready |

Week 5 Subtotal: 50 tasks, ~10 hours

### Week 6: Roles, Token Gating & Governance [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Create Guild.xyz account | 🔴 | 0.25h | None |
| ☐ | Create new Guild | 🔴 | 0.25h | Account created |
| ☐ | Connect Discord server | 🔴 | 0.25h | Guild created |
| ☐ | Create @Member role requirement | 🔴 | 0.5h | Discord connected |
| ☐ | Set requirement: Hold 1+ NFT from collection | 🔴 | 0.25h | Requirement created |
| ☐ | Set chain: Polygon | 🔴 | 0.1h | Requirement set |
| ☐ | Create @Trusted Seller requirement | 🟡 | 0.5h | Member role done |
| ☐ | Set up join button in #welcome | 🔴 | 0.25h | Guild configured |
| ☐ | Test token gating with own wallet | 🔴 | 0.5h | Button placed |
| ☐ | Verify role assignment works | 🔴 | 0.25h | Testing done |
| ☐ | Go to snapshot.org | 🔴 | 0.1h | None |
| ☐ | Create Turbomindz space | 🔴 | 0.25h | Snapshot accessed |
| ☐ | Connect treasury wallet | 🔴 | 0.25h | Space created |
| ☐ | Set network: Polygon | 🔴 | 0.1h | Wallet connected |
| ☐ | Set strategy: erc721-balance-of | 🔴 | 0.25h | Network set |
| ☐ | Enter collection contract address | 🔴 | 0.25h | Strategy set |
| ☐ | Set voting period: 7 days | 🔴 | 0.1h | Contract entered |
| ☐ | Set quorum: 10% | 🟡 | 0.1h | Period set |
| ☐ | Add space admins | 🟡 | 0.25h | Settings configured |
| ☐ | Create test proposal | 🔴 | 0.5h | Space ready |
| ☐ | Test voting with own wallet | 🔴 | 0.25h | Proposal created |
| ☐ | Verify vote recorded | 🔴 | 0.1h | Vote cast |
| ☐ | Delete test proposal | 🟡 | 0.1h | Verification done |
| ☐ | Document Guild.xyz setup | 🟡 | 0.25h | All tested |
| ☐ | Document Snapshot setup | 🟡 | 0.25h | All tested |
| ☐ | Create verification troubleshooting guide | 🟡 | 0.5h | All tested |
| ☐ | Configure @Elder role permissions | 🔴 | 0.25h | Roles exist |
| ☐ | Configure @Scribe role permissions | 🔴 | 0.25h | Roles exist |
| ☐ | Set up role-specific channel access | 🔴 | 0.5h | Permissions set |
| ☐ | Create role hierarchy documentation | 🟡 | 0.25h | Access configured |
| ☐ | Final permission audit | 🔴 | 0.5h | All configured |

Week 6 Subtotal: 31 tasks, ~7.5 hours

### Week 7: Documentation & Charter [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Review Charter draft (Article I) | 🔴 | 0.5h | Draft exists |
| ☐ | Review Charter draft (Article II) | 🔴 | 0.5h | Article I done |
| ☐ | Review Charter draft (Article III) | 🔴 | 0.5h | Article II done |
| ☐ | Review Charter draft (Article IV) | 🔴 | 0.5h | Article III done |
| ☐ | Review Charter draft (Article V) | 🔴 | 0.5h | Article IV done |
| ☐ | Review Charter draft (Articles VI-IX) | 🔴 | 1h | Article V done |
| ☐ | Finalize Charter | 🔴 | 1h | All reviewed |
| ☐ | Format Charter for Discord | 🔴 | 0.5h | Finalized |
| ☐ | Post Charter in #rules-and-charter | 🔴 | 0.25h | Formatted |
| ☐ | Write Registry how-to guide | 🔴 | 1h | Charter done |
| ☐ | Write trading guide | 🔴 | 1h | Charter done |
| ☐ | Write shipping standards (by art type) | 🔴 | 1.5h | Trading guide done |
| ☐ | Write dispute resolution guide | 🔴 | 1h | Charter done |
| ☐ | Create Scribe SOP document | 🔴 | 1h | Guides done |
| ☐ | Create Marriage verification checklist | 🔴 | 0.5h | Registry guide done |
| ☐ | Create FAQ document (30+ questions) | 🟡 | 2h | All guides done |
| ☐ | Review all documentation for consistency | 🟡 | 1h | All created |
| ☐ | Post guides in appropriate channels | 🔴 | 0.5h | All reviewed |
| ☐ | Create printable PDF versions | 🟢 | 1h | All posted |
| ☐ | Set up documentation backup | 🟡 | 0.25h | All finalized |
| ☐ | Create quick-reference cards | 🟢 | 1h | Docs complete |
| ☐ | Write onboarding sequence | 🟡 | 1h | Guides done |
| ☐ | Create welcome DM template | 🟡 | 0.5h | Onboarding done |

Week 7 Subtotal: 23 tasks, ~14 hours

### Week 8: Team Building & Testing [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Write Scribe job description | 🔴 | 0.5h | SOP exists |
| ☐ | Post Scribe recruitment | 🔴 | 0.25h | Description ready |
| ☐ | Review Scribe applications | 🔴 | 1h | Applications received |
| ☐ | Interview Scribe candidates (2-3) | 🔴 | 1h | Review done |
| ☐ | Select 2-3 Scribes | 🔴 | 0.5h | Interviews done |
| ☐ | Onboard Scribes to Discord | 🔴 | 0.5h | Scribes selected |
| ☐ | Assign Scribe roles | 🔴 | 0.1h | Onboarded |
| ☐ | Train Scribes on Marriage verification | 🔴 | 2h | Roles assigned |
| ☐ | Train Scribes on moderation | 🔴 | 1h | Marriage training done |
| ☐ | Train Scribes on tag management | 🔴 | 0.5h | Mod training done |
| ☐ | Conduct mock Marriage #1 | 🔴 | 1h | Scribes trained |
| ☐ | Conduct mock Marriage #2 | 🔴 | 0.5h | Mock #1 done |
| ☐ | Conduct mock Marriage #3 | 🟡 | 0.5h | Mock #2 done |
| ☐ | Review and refine Marriage process | 🔴 | 1h | Mocks complete |
| ☐ | Conduct mock trade #1 | 🔴 | 1h | Process refined |
| ☐ | Conduct mock trade #2 | 🔴 | 0.5h | Mock trade #1 done |
| ☐ | Conduct mock trade #3 | 🟡 | 0.5h | Mock trade #2 done |
| ☐ | Review and refine trading process | 🔴 | 1h | Mock trades complete |
| ☐ | Test dispute workflow (mock) | 🟡 | 1h | Trading refined |
| ☐ | Test verification flow end-to-end | 🔴 | 0.5h | All workflows ready |
| ☐ | Test Guild.xyz with new user | 🔴 | 0.5h | Verification works |
| ☐ | Fix any issues discovered | 🔴 | 2h | All tested |
| ☐ | Document lessons learned | 🟡 | 0.5h | Issues fixed |
| ☐ | Create launch checklist | 🔴 | 0.5h | All tested |
| ☐ | Schedule team sync calls | 🟡 | 0.25h | Team assembled |
| ☐ | Create communication protocols | 🟡 | 0.5h | Team assembled |
| ☐ | Assign launch day responsibilities | 🔴 | 0.5h | Checklist done |
| ☐ | Create emergency contact list | 🟡 | 0.25h | Team assembled |
| ☐ | Final process documentation update | 🟡 | 1h | All tested |
| ☐ | Week 8 review and Phase 2 prep | 🔴 | 1h | All complete |

Week 8 Subtotal: 30 tasks, ~17.5 hours

## PHASE 2: PRE-LAUNCH MARKETING (Weeks 9-12)

### Week 9: Website Build [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Create Carrd account | 🔴 | 0.1h | None |
| ☐ | Choose Pro plan ($19/year) | 🟡 | 0.1h | Account created |
| ☐ | Select blank template | 🔴 | 0.1h | Plan selected |
| ☐ | Set up custom domain | 🔴 | 0.5h | Template selected |
| ☐ | Configure DNS | 🔴 | 0.5h | Domain purchased |
| ☐ | Create Hero section | 🔴 | 0.5h | Template ready |
| ☐ | Write headline (6 words) | 🔴 | 0.25h | Hero created |
| ☐ | Write subheadline (25 words) | 🔴 | 0.25h | Headline done |
| ☐ | Add primary CTA (Discord) | 🔴 | 0.1h | Copy ready |
| ☐ | Add secondary CTA (OpenSea) | 🔴 | 0.1h | Primary done |
| ☐ | Add hero background image | 🟡 | 0.25h | Section ready |
| ☐ | Create “How It Works” section | 🔴 | 0.5h | Hero done |
| ☐ | Write 3-step copy | 🔴 | 0.5h | Section created |
| ☐ | Add step icons | 🟡 | 0.25h | Copy ready |
| ☐ | Create Marketplace section | 🔴 | 0.5h | How It Works done |
| ☐ | List 10 category icons | 🟡 | 0.5h | Section created |
| ☐ | Create Themes section | 🔴 | 0.5h | Marketplace done |
| ☐ | List 9 theme descriptions | 🟡 | 0.5h | Section created |
| ☐ | Create Registry section | 🔴 | 0.5h | Themes done |
| ☐ | Write Marriage explanation | 🔴 | 0.5h | Section created |
| ☐ | Create Honor System section | 🟡 | 0.5h | Registry done |
| ☐ | Write governance summary | 🟡 | 0.25h | Section created |
| ☐ | Create Manifesto section | 🟡 | 0.5h | Honor System done |
| ☐ | Paste manifesto copy | 🟡 | 0.1h | Section created |
| ☐ | Create FAQ accordion | 🔴 | 0.5h | Manifesto done |
| ☐ | Write 6 FAQ answers | 🔴 | 0.5h | Accordion created |
| ☐ | Create footer | 🔴 | 0.25h | FAQ done |
| ☐ | Add social links | 🔴 | 0.1h | Footer created |
| ☐ | Add legal links | 🟡 | 0.1h | Social added |
| ☐ | Mobile responsiveness check | 🔴 | 0.5h | All sections done |
| ☐ | Desktop view check | 🔴 | 0.25h | Mobile checked |
| ☐ | Link testing (all CTAs) | 🔴 | 0.25h | Views checked |
| ☐ | Proofread all copy | 🔴 | 0.5h | Links tested |
| ☐ | SEO meta description | 🟡 | 0.25h | Copy proofed |
| ☐ | Publish website | 🔴 | 0.1h | All complete |
| ☐ | Verify live site | 🔴 | 0.1h | Published |

Week 9 Subtotal: 36 tasks, ~8 hours

### Week 10: Content & Design Assets [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Create Canva account (if needed) | 🔴 | 0.1h | None |
| ☐ | Set up brand kit in Canva | 🟡 | 0.5h | Account ready |
| ☐ | Create Twitter header (1500x500) | 🔴 | 0.5h | Brand kit done |
| ☐ | Create Twitter profile image | 🔴 | 0.25h | Header done |
| ☐ | Create Instagram profile image | 🔴 | 0.25h | Twitter done |
| ☐ | Create Discord server banner (960x540) | 🔴 | 0.5h | Profile images done |
| ☐ | Create Discord server icon | 🔴 | 0.25h | Banner done |
| ☐ | Design quote card template (1080x1080) | 🔴 | 1h | Brand kit done |
| ☐ | Create 10 quote cards | 🔴 | 2h | Template done |
| ☐ | Design announcement template | 🔴 | 0.5h | Quote cards done |
| ☐ | Design marketplace category icon: Paintings | 🟡 | 0.25h | Template ready |
| ☐ | Design marketplace category icon: Sculpture | 🟡 | 0.25h | Paintings done |
| ☐ | Design marketplace category icon: Digital | 🟡 | 0.25h | Sculpture done |
| ☐ | Design marketplace category icon: Photography | 🟡 | 0.25h | Digital done |
| ☐ | Design marketplace category icon: Prints | 🟡 | 0.25h | Photography done |
| ☐ | Design marketplace category icon: Books | 🟡 | 0.25h | Prints done |
| ☐ | Design marketplace category icon: Craft | 🟡 | 0.25h | Books done |
| ☐ | Design marketplace category icon: Calligraphy | 🟡 | 0.25h | Craft done |
| ☐ | Design marketplace category icon: Commissions | 🟡 | 0.25h | Calligraphy done |
| ☐ | Design marketplace category icon: Services | 🟡 | 0.25h | Commissions done |
| ☐ | Design theme icon: Classical | 🟡 | 0.25h | Marketplace icons done |
| ☐ | Design theme icon: Enlightenment | 🟡 | 0.25h | Classical done |
| ☐ | Design theme icon: Existentialism | 🟡 | 0.25h | Enlightenment done |
| ☐ | Design theme icon: Mysticism | 🟡 | 0.25h | Existentialism done |
| ☐ | Design theme icon: Eastern | 🟡 | 0.25h | Mysticism done |
| ☐ | Design theme icon: Science | 🟡 | 0.25h | Eastern done |
| ☐ | Design theme icon: Poetry | 🟡 | 0.25h | Science done |
| ☐ | Design theme icon: Civic | 🟡 | 0.25h | Poetry done |
| ☐ | Design theme icon: Psychology | 🟡 | 0.25h | Civic done |
| ☐ | Design “VERIFIED MARRIAGE” stamp | 🔴 | 0.5h | Theme icons done |
| ☐ | Create Twitter thread template | 🔴 | 0.5h | Templates ready |
| ☐ | Plan 30 days of content | 🔴 | 2h | Templates done |
| ☐ | Write Week 1 posts (7) | 🔴 | 1.5h | Plan done |
| ☐ | Write Week 2 posts (7) | 🔴 | 1.5h | Week 1 done |
| ☐ | Write Week 3 posts (7) | 🔴 | 1.5h | Week 2 done |
| ☐ | Write Week 4 posts (7) | 🔴 | 1.5h | Week 3 done |
| ☐ | Schedule content (or prepare for manual) | 🟡 | 1h | All written |
| ☐ | Create press kit folder | 🟡 | 0.5h | Assets done |
| ☐ | Add logo files to press kit | 🟡 | 0.1h | Folder created |
| ☐ | Add project description to press kit | 🟡 | 0.25h | Logo added |

Week 10 Subtotal: 40 tasks, ~14.5 hours

### Week 11: Social Media Launch [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Create Twitter/X account | 🔴 | 0.25h | None |
| ☐ | Set username: @turbomindz | 🔴 | 0.1h | Account created |
| ☐ | Upload profile picture | 🔴 | 0.1h | Username set |
| ☐ | Upload header image | 🔴 | 0.1h | Profile done |
| ☐ | Write bio | 🔴 | 0.25h | Images uploaded |
| ☐ | Add website link | 🔴 | 0.1h | Bio written |
| ☐ | Create Instagram account | 🔴 | 0.25h | Twitter done |
| ☐ | Set username: @turbomindz | 🔴 | 0.1h | Account created |
| ☐ | Upload profile picture | 🔴 | 0.1h | Username set |
| ☐ | Write bio | 🔴 | 0.25h | Picture uploaded |
| ☐ | Add website link | 🔴 | 0.1h | Bio written |
| ☐ | Post launch announcement (Twitter) | 🔴 | 0.5h | Accounts ready |
| ☐ | Post launch announcement (Instagram) | 🔴 | 0.5h | Twitter posted |
| ☐ | Post first quote card (Twitter) | 🔴 | 0.25h | Launch posted |
| ☐ | Post first quote card (Instagram) | 🔴 | 0.25h | Twitter posted |
| ☐ | Follow 50 relevant accounts | 🔴 | 1h | Accounts active |
| ☐ | Engage with 20 posts | 🔴 | 1h | Following done |
| ☐ | Join 5 relevant Twitter spaces | 🟡 | 2.5h | Account active |
| ☐ | Post Day 2 content | 🔴 | 0.5h | Day 1 done |
| ☐ | Post Day 3 content | 🔴 | 0.5h | Day 2 done |
| ☐ | Post Day 4 content | 🔴 | 0.5h | Day 3 done |
| ☐ | Post Day 5 content | 🔴 | 0.5h | Day 4 done |
| ☐ | Post Day 6 content | 🔴 | 0.5h | Day 5 done |
| ☐ | Post Day 7 content | 🔴 | 0.5h | Day 6 done |
| ☐ | Week 1 engagement review | 🟡 | 0.5h | Week complete |
| ☐ | Respond to all comments/DMs | 🔴 | 1h | Ongoing |
| ☐ | Identify top-performing content | 🟡 | 0.25h | Review done |
| ☐ | Adjust Week 2 strategy if needed | 🟡 | 0.5h | Analysis done |
| ☐ | Follow 25 more accounts | 🟡 | 0.5h | Week 1 complete |
| ☐ | Send 10 DMs to potential collaborators | 🟡 | 1h | Following done |
| ☐ | Share OpenSea collection link | 🔴 | 0.25h | Collection live |
| ☐ | Share Discord invite link | 🔴 | 0.25h | Discord ready |
| ☐ | Create pinned tweet | 🔴 | 0.25h | Links shared |
| ☐ | Update Instagram highlights | 🟡 | 0.5h | Content posted |
| ☐ | Create “Phygital Art 101” course outline | 🟡 | 1h | Content strategy set |
| ☐ | Write Module 1 | 🟡 | 1h | Outline done |
| ☐ | Write Module 2 | 🟡 | 1h | Module 1 done |
| ☐ | Prepare Empty Frame packages (if using Tactic 2) | 🟢 | 2h | Budget approved |
| ☐ | Send Empty Frame Wave 1 (25) | 🟢 | 1h | Packages ready |
| ☐ | Document sends for tracking | 🟢 | 0.5h | Packages sent |

Week 11 Subtotal: 40 tasks, ~12.5 hours

### Week 12: Community Building [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Soft-open Discord (allow non-holders) | 🔴 | 0.25h | Discord ready |
| ☐ | Post welcome announcement | 🔴 | 0.25h | Discord open |
| ☐ | Welcome first 10 members personally | 🔴 | 1h | Members join |
| ☐ | Facilitate first introductions | 🔴 | 0.5h | Members active |
| ☐ | Start first theme discussion | 🔴 | 0.5h | Intros done |
| ☐ | Create whitelist signup form | 🔴 | 0.5h | Discord active |
| ☐ | Post whitelist announcement | 🔴 | 0.25h | Form created |
| ☐ | Share whitelist on Twitter | 🔴 | 0.25h | Announced |
| ☐ | Host first Twitter Space | 🔴 | 1.5h | Following built |
| ☐ | Promote Twitter Space | 🔴 | 1h | Space scheduled |
| ☐ | Run mock trade demonstration | 🔴 | 1h | Community present |
| ☐ | Run mock marriage demonstration | 🔴 | 1h | Trade demo done |
| ☐ | Collect feedback from beta users | 🔴 | 1h | Demos complete |
| ☐ | Implement feedback improvements | 🔴 | 2h | Feedback collected |
| ☐ | Continue daily posting | 🔴 | 3.5h | Schedule exists |
| ☐ | Continue daily engagement | 🔴 | 3.5h | Accounts active |
| ☐ | Send Empty Frame Wave 2 (25) | 🟢 | 1h | Wave 1 sent |
| ☐ | Document unboxing responses | 🟢 | 1h | Wave 2 sent |
| ☐ | Send press release | 🟡 | 0.5h | Press kit ready |
| ☐ | Follow up with 5 journalists | 🟡 | 1h | Release sent |
| ☐ | Monitor whitelist signups | 🔴 | 0.5h | Form live |
| ☐ | Check Discord member count | 🔴 | 0.1h | Community building |
| ☐ | Check Twitter follower count | 🔴 | 0.1h | Account active |
| ☐ | Prepare countdown graphics | 🔴 | 1h | Launch date set |
| ☐ | Post Day 1 countdown | 🔴 | 0.25h | Graphics ready |
| ☐ | Post Day 2 countdown | 🔴 | 0.25h | Day 1 posted |
| ☐ | Post Day 3 countdown | 🔴 | 0.25h | Day 2 posted |
| ☐ | Post Day 4 countdown | 🔴 | 0.25h | Day 3 posted |
| ☐ | Post Day 5 countdown | 🔴 | 0.25h | Day 4 posted |
| ☐ | Post Day 6 countdown | 🔴 | 0.25h | Day 5 posted |
| ☐ | Post Day 7 countdown | 🔴 | 0.25h | Day 6 posted |
| ☐ | Week 12 metrics review | 🔴 | 0.5h | Week complete |
| ☐ | Target check: 200+ Discord members | 🔴 | 0.1h | Week complete |
| ☐ | Phase 2 complete review | 🔴 | 1h | All done |

Week 12 Subtotal: 34 tasks, ~22 hours

## PHASE 3: LAUNCH (Weeks 13-16)

### Week 13: Final Preparations [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Verify all 50 NFTs on OpenSea | 🔴 | 0.5h | NFTs uploaded |
| ☐ | Check metadata displays correctly | 🔴 | 0.5h | NFTs verified |
| ☐ | Test purchase flow with test wallet | 🔴 | 0.5h | Metadata checked |
| ☐ | Verify Guild.xyz still working | 🔴 | 0.25h | Phase 2 complete |
| ☐ | Test verification with new wallet | 🔴 | 0.5h | Guild working |
| ☐ | Final Discord channel audit | 🔴 | 0.5h | Discord ready |
| ☐ | Check all permissions correct | 🔴 | 0.5h | Audit done |
| ☐ | Verify all links work | 🔴 | 0.25h | Permissions checked |
| ☐ | Final website review | 🔴 | 0.5h | Site live |
| ☐ | Check mobile responsiveness | 🔴 | 0.25h | Site reviewed |
| ☐ | Proofread all copy | 🔴 | 0.5h | Site reviewed |
| ☐ | Schedule launch day content | 🔴 | 1h | Content ready |
| ☐ | Prepare FAQ response templates | 🔴 | 1h | FAQ written |
| ☐ | Brief team on responsibilities | 🔴 | 1h | Team assembled |
| ☐ | Confirm Scribe availability | 🔴 | 0.25h | Team briefed |
| ☐ | Create launch day schedule | 🔴 | 0.5h | Team confirmed |
| ☐ | Share schedule with team | 🔴 | 0.25h | Schedule created |
| ☐ | Prepare emergency contacts | 🔴 | 0.25h | Team briefed |
| ☐ | Test Discord moderation tools | 🟡 | 0.25h | Mods ready |
| ☐ | Prepare celebration graphics | 🟡 | 0.5h | Design assets done |
| ☐ | Prepare thank you messages | 🟡 | 0.25h | Copy templates ready |
| ☐ | Double-check treasury wallet | 🔴 | 0.25h | Wallet exists |
| ☐ | Verify royalty address correct | 🔴 | 0.1h | Wallet checked |
| ☐ | Clear personal schedule for launch | 🔴 | - | Personal |
| ☐ | Get good sleep night before | 🔴 | 8h | Personal |
| ☐ | Final team check-in | 🔴 | 0.5h | All prep done |
| ☐ | Set alarms for launch time | 🔴 | 0.1h | Schedule set |
| ☐ | Prepare snacks/drinks | 🟢 | 0.25h | Personal |
| ☐ | Mental preparation | 🟡 | 0.5h | Personal |
| ☐ | Final go/no-go decision | 🔴 | 0.25h | All complete |

Week 13 Subtotal: 30 tasks, ~12 hours (excluding sleep)

### Week 14: 🚀 MINT LAUNCH [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | 07:00 - Wake up, prepare | 🔴 | 1h | Launch day |
| ☐ | 08:00 - Team check-in call | 🔴 | 0.5h | Awake |
| ☐ | 08:30 - Final systems check | 🔴 | 0.25h | Team ready |
| ☐ | 09:00 - 15-minute countdown starts | 🔴 | 0.25h | Systems OK |
| ☐ | 09:55 - Final verification | 🔴 | 0.1h | Countdown posted |
| ☐ | 10:00 - NFTs available for purchase | 🔴 | 0.1h | Mint time |
| ☐ | 10:05 - Post Discord announcement | 🔴 | 0.25h | Mint live |
| ☐ | 10:10 - Post Twitter announcement | 🔴 | 0.25h | Discord posted |
| ☐ | 10:15 - Post Instagram announcement | 🔴 | 0.25h | Twitter posted |
| ☐ | 10:20 - Monitor first sales | 🔴 | 0.5h | Announced |
| ☐ | 10:30 - Welcome first buyers in Discord | 🔴 | 1h | Sales happening |
| ☐ | 11:00 - First progress update | 🔴 | 0.25h | 1 hour elapsed |
| ☐ | 11:00-12:00 - Active community engagement | 🔴 | 1h | Launch active |
| ☐ | 12:00 - Lunch break (team rotation) | 🟡 | 0.5h | Morning done |
| ☐ | 12:30-14:00 - Continue engagement | 🔴 | 1.5h | Break done |
| ☐ | 14:00 - Afternoon progress update | 🔴 | 0.25h | 4 hours elapsed |
| ☐ | 14:00-16:00 - Continue support | 🔴 | 2h | Update posted |
| ☐ | 16:00 - Celebrate milestones (if any) | 🟡 | 0.25h | Sales progressing |
| ☐ | 16:00-18:00 - Evening engagement | 🔴 | 2h | Afternoon done |
| ☐ | 18:00 - End of day recap post | 🔴 | 0.5h | Day wrapping |
| ☐ | 18:30 - Team debrief call | 🔴 | 0.5h | Recap posted |
| ☐ | 19:00 - Document Day 1 stats | 🔴 | 0.5h | Debrief done |
| ☐ | Record total NFTs sold | 🔴 | 0.1h | Stats gathered |
| ☐ | Record total revenue | 🔴 | 0.1h | Stats gathered |
| ☐ | Record new Discord members | 🔴 | 0.1h | Stats gathered |
| ☐ | Record new Twitter followers | 🔴 | 0.1h | Stats gathered |
| ☐ | Respond to all pending DMs | 🔴 | 1h | Day ending |
| ☐ | Respond to all pending comments | 🔴 | 0.5h | DMs done |
| ☐ | Schedule Day 2 content | 🔴 | 0.5h | Day 1 complete |
| ☐ | Plan Day 2 activities | 🔴 | 0.25h | Content scheduled |
| ☐ | Day 2: Morning engagement | 🔴 | 2h | Day 2 starts |
| ☐ | Day 2: Afternoon engagement | 🔴 | 2h | Morning done |
| ☐ | Day 2: Evening engagement | 🔴 | 2h | Afternoon done |
| ☐ | Day 2: Stats documentation | 🔴 | 0.5h | Day 2 ending |
| ☐ | Week 14 comprehensive review | 🔴 | 1h | Launch week done |
| ☐ | Target check: 25+ NFTs sold | 🔴 | 0.1h | Review done |
| ☐ | Target check: 300+ Discord | 🔴 | 0.1h | Review done |
| ☐ | Celebrate team success | 🟡 | 1h | Targets checked |

Week 14 Subtotal: 38 tasks, ~25+ hours (intensive)

### Week 15: Post-Launch Activation (Part 1) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Open Marriage Registry officially | 🔴 | 0.5h | Launch complete |
| ☐ | Post Registry announcement | 🔴 | 0.25h | Registry open |
| ☐ | Process first Marriage request | 🔴 | 1h | Request received |
| ☐ | Process second Marriage request | 🔴 | 0.75h | First done |
| ☐ | Process third Marriage request | 🟡 | 0.75h | Second done |
| ☐ | Facilitate first real trade | 🔴 | 1h | Holders active |
| ☐ | Document first trade for content | 🔴 | 0.5h | Trade complete |
| ☐ | Launch first Philosophy Challenge | 🔴 | 0.5h | Community active |
| ☐ | Promote Philosophy Challenge | 🔴 | 0.5h | Challenge launched |
| ☐ | Begin “Witnessed Deal” content series | 🔴 | 1h | Trade documented |
| ☐ | Collect first testimonial | 🔴 | 0.5h | Happy customers |
| ☐ | Collect second testimonial | 🟡 | 0.5h | First collected |
| ☐ | Create testimonial graphics | 🟡 | 0.5h | Testimonials collected |
| ☐ | Post testimonials on social | 🟡 | 0.5h | Graphics created |
| ☐ | Continue daily engagement | 🔴 | 7h | Ongoing |
| ☐ | Continue daily posting | 🔴 | 3.5h | Content exists |
| ☐ | Monitor marketplace activity | 🔴 | 1h | Marketplace live |
| ☐ | Address any issues/questions | 🔴 | 2h | Activity monitored |
| ☐ | First week post-launch report | 🔴 | 1h | Week ending |
| ☐ | Identify areas for improvement | 🟡 | 0.5h | Report done |
| ☐ | Plan improvements | 🟡 | 0.5h | Areas identified |
| ☐ | Check Philosophy Challenge submissions | 🔴 | 0.5h | Challenge running |
| ☐ | Promote submission deadline | 🔴 | 0.25h | Submissions checked |
| ☐ | Prepare voting mechanism | 🔴 | 0.5h | Deadline approaching |
| ☐ | First Member Origin Story interview | 🟡 | 1h | Members engaged |
| ☐ | Edit Member Origin Story | 🟡 | 0.5h | Interview done |
| ☐ | Publish Member Origin Story | 🟡 | 0.25h | Editing done |

Week 15 Subtotal: 27 tasks, ~15+ hours

### Week 16: Post-Launch Activation (Part 2) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Build Trust Scoreboard | 🔴 | 2h | Stats available |
| ☐ | Add Trust Scoreboard to website | 🔴 | 0.5h | Scoreboard built |
| ☐ | Test Trust Scoreboard display | 🔴 | 0.25h | Added to site |
| ☐ | Launch Trust Scoreboard publicly | 🔴 | 0.25h | Testing done |
| ☐ | Create Notion database for Provenance Museum | 🔴 | 1h | Trades happening |
| ☐ | Add first entries to museum | 🔴 | 0.5h | Database created |
| ☐ | Embed museum on website | 🔴 | 0.5h | Entries added |
| ☐ | Announce Provenance Museum | 🔴 | 0.25h | Embedded |
| ☐ | Write first transparency report | 🔴 | 2h | 2 weeks of data |
| ☐ | Review report with team | 🔴 | 0.5h | Report written |
| ☐ | Publish transparency report | 🔴 | 0.25h | Review done |
| ☐ | Share report on social | 🔴 | 0.25h | Published |
| ☐ | Run Philosophy Challenge voting | 🔴 | 1h | Submissions closed |
| ☐ | Announce Philosophy Challenge winner | 🔴 | 0.25h | Voting done |
| ☐ | Award winner prize | 🔴 | 0.25h | Winner announced |
| ☐ | Launch Philosophy Challenge #2 | 🔴 | 0.5h | #1 complete |
| ☐ | Continue daily operations | 🔴 | 10h | Ongoing |
| ☐ | Process all Marriage requests (48h turnaround) | 🔴 | 2h | Requests incoming |
| ☐ | Monitor marketplace threads | 🔴 | 1h | Trading active |
| ☐ | Address support requests | 🔴 | 2h | Requests incoming |
| ☐ | Phase 3 complete review | 🔴 | 1h | Week 16 ending |
| ☐ | Document lessons learned | 🟡 | 0.5h | Review done |
| ☐ | Plan Phase 4 activities in detail | 🔴 | 1h | Phase 3 review done |
| ☐ | Set Phase 4 goals | 🔴 | 0.5h | Planning done |
| ☐ | Communicate Phase 4 plan to team | 🔴 | 0.5h | Goals set |
| ☐ | Celebrate Phase 3 completion | 🟢 | 1h | All done |

Week 16 Subtotal: 26 tasks, ~19 hours

## PHASE 4: OPERATIONS & GROWTH (Weeks 17-32)

### Ongoing Weekly Tasks (Repeat Each Week) [4]

| Status | Task | Priority | Time | Frequency |
| --- | --- | --- | --- | --- |
| ☐ | Morning Discord check | 🔴 | 0.5h | Daily |
| ☐ | Review pending Marriage requests | 🔴 | 0.5h | Daily |
| ☐ | Check marketplace threads | 🔴 | 0.25h | Daily |
| ☐ | Respond to #help-questions | 🔴 | 0.5h | Daily |
| ☐ | Check social media mentions | 🔴 | 0.25h | Daily |
| ☐ | Evening follow-up | 🔴 | 0.25h | Daily |
| ☐ | Post 3+ social media updates | 🔴 | 1.5h | Weekly |
| ☐ | Update Trust Scoreboard | 🔴 | 0.25h | Weekly |
| ☐ | Update Provenance Museum | 🟡 | 0.25h | Weekly |
| ☐ | Review community health | 🔴 | 0.5h | Weekly |
| ☐ | Team sync call | 🔴 | 0.5h | Weekly |
| ☐ | Process governance proposals (if any) | 🟡 | Variable | As needed |
| ☐ | Handle dispute cases (if any) | 🔴 | Variable | As needed |

Weekly Ongoing Total: ~15-20 hours/week

### Month 5 Milestones (Weeks 17-20) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Prepare Elder election proposal | 🔴 | 1h | Snapshot ready |
| ☐ | Announce Elder election | 🔴 | 0.25h | Proposal ready |
| ☐ | Run Elder election (7 days) | 🔴 | 7 days | Announced |
| ☐ | Announce elected Elders (5) | 🔴 | 0.25h | Election complete |
| ☐ | Assign Elder roles | 🔴 | 0.25h | Announced |
| ☐ | Train Elders on responsibilities | 🔴 | 1h | Roles assigned |
| ☐ | Research Guild Partnership #1 target | 🔴 | 2h | Community established |
| ☐ | Reach out to Partnership #1 | 🔴 | 0.5h | Research done |
| ☐ | Negotiate Partnership #1 terms | 🔴 | 2h | Initial contact |
| ☐ | Announce Partnership #1 | 🔴 | 0.5h | Terms agreed |
| ☐ | Research Guild Partnership #2 target | 🔴 | 2h | Partnership #1 done |
| ☐ | Reach out to Partnership #2 | 🔴 | 0.5h | Research done |
| ☐ | Negotiate Partnership #2 terms | 🔴 | 2h | Initial contact |
| ☐ | Announce Partnership #2 | 🔴 | 0.5h | Terms agreed |
| ☐ | First Analog Bridge outreach | 🟡 | 2h | Community established |
| ☐ | Secure first gallery partnership | 🟡 | 4h | Outreach done |
| ☐ | Target check: 25+ completed trades | 🔴 | 0.1h | Month ending |
| ☐ | Target check: 500+ Discord members | 🔴 | 0.1h | Month ending |
| ☐ | First community governance vote | 🔴 | 7 days | Elders elected |
| ☐ | Document governance process | 🟡 | 0.5h | Vote complete |
| ☐ | Month 5 transparency report | 🔴 | 2h | Month ending |
| ☐ | Publish Month 5 report | 🔴 | 0.25h | Report written |

### Month 6 Milestones (Weeks 21-24) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Evaluate demand for second art drop | 🔴 | 1h | Month 5 complete |
| ☐ | Decision: proceed with drop or not | 🔴 | 0.5h | Evaluation done |
| ☐ | If yes: create 25 new artworks | 🟡 | 8h | Decision to proceed |
| ☐ | If yes: upload and launch | 🟡 | 4h | Artworks ready |
| ☐ | Research Guild Partnership #3 | 🔴 | 2h | Earlier partnerships done |
| ☐ | Complete Partnership #3 | 🔴 | 3h | Research done |
| ☐ | Research Guild Partnership #4 | 🔴 | 2h | Partnership #3 done |
| ☐ | Complete Partnership #4 | 🔴 | 3h | Research done |
| ☐ | Target check: 100+ Marriages | 🔴 | 0.1h | 6 months elapsed |
| ☐ | 6-month comprehensive transparency report | 🔴 | 4h | Data gathered |
| ☐ | Present report to community | 🔴 | 1h | Report written |
| ☐ | Evaluate @Trusted Seller program | 🔴 | 1h | Trades accumulated |
| ☐ | Award first @Trusted Seller badges | 🔴 | 0.5h | Evaluation done |
| ☐ | Announce @Trusted Seller recipients | 🔴 | 0.25h | Badges awarded |
| ☐ | Review operations sustainability | 🔴 | 1h | 6 months complete |
| ☐ | Adjust strategy if needed | 🟡 | 2h | Review done |

### Months 7-8 (Weeks 25-32) [4]

| Status | Task | Priority | Time | Dependencies |
| --- | --- | --- | --- | --- |
| ☐ | Develop case study content | 🟡 | 4h | Success stories exist |
| ☐ | Publish case studies | 🟡 | 2h | Content developed |
| ☐ | Apply to podcasts (5+) | 🟡 | 2h | Story ready |
| ☐ | Complete podcast appearances (2+) | 🟡 | 4h | Applications accepted |
| ☐ | Apply to speaking opportunities | 🟡 | 2h | Story ready |
| ☐ | Create community ambassador program | 🟡 | 4h | Community mature |
| ☐ | Recruit first ambassadors (3-5) | 🟡 | 2h | Program created |
| ☐ | Launch ambassador program | 🟡 | 1h | Ambassadors recruited |
| ☐ | Ensure full governance activation | 🔴 | 2h | Elders trained |
| ☐ | Document multiple dispute resolutions | 🔴 | Variable | Disputes occur |
| ☐ | Plan Year 2 roadmap | 🔴 | 4h | Year 1 nearly complete |
| ☐ | Present Year 2 plan to community | 🔴 | 1h | Roadmap ready |
| ☐ | 8-month comprehensive review | 🔴 | 4h | 8 months elapsed |
| ☐ | Assess ecosystem sustainability | 🔴 | 2h | Review done |
| ☐ | Celebrate Year 1 milestones | 🟢 | 2h | Year 1 complete |

## 📊 TASK COUNT SUMMARY [4]

### Total Tasks by Phase

| Phase | Weeks | Tasks | Hours |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1-8 | 199 | ~107 |
| Phase 2: Pre-Launch | 9-12 | 150 | ~57 |
| Phase 3: Launch | 13-16 | 121 | ~71 |
| Phase 4: Operations | 17-32 | 44+ | ~240+ (ongoing) |
| TOTAL | 32 | 514+ | 475+ |

### Priority Distribution

| Priority | Count | Percentage |
| --- | --- | --- |
| 🔴 Critical | ~310 | ~60% |
| 🟡 Important | ~150 | ~29% |
| 🟢 Nice to Have | ~54 | ~11% |

## ✅ CRITICAL PATH TASKS [4]

These tasks MUST be completed on schedule or the project will be delayed:

Week 1: Quote research (100+) ─────────────────┐
                                               │
Week 3-4: Generate 50 artworks ────────────────┤
                                               │
Week 4: IPFS upload ───────────────────────────┤
                                               │
Week 5: OpenSea + Discord setup ───────────────┤
                                               │
Week 6: Guild.xyz token gating ────────────────┤
                                               │
Week 7: Finalize Charter ──────────────────────┤
                                               │
Week 8: Train Scribes, test workflows ─────────┤
                                               │
Week 9: Build website ─────────────────────────┤
                                               │
Week 12: Build 200+ community ─────────────────┤
                                               │
Week 13: Final QA, team brief ─────────────────┤
                                               │
Week 14: ★ MINT LAUNCH ★ ──────────────────────┘

# PART X: WEBSITE OUTLINE & COMPLETE CONTENT

(Content from original Bible - see BIBLE1.docx for full details)

## 🖥️ Website Structure [1]

| Section | Purpose |
| --- | --- |
| Hero | Headline + CTAs |
| How It Works | 3-step flow |
| The Marketplace | 10 category preview |
| Explore Themes | 9 theme preview |
| The Registry | Marriage explanation |
| The Honor System | Governance overview |
| Manifesto | Mission statement |
| FAQ | Key questions |
| Footer | Links |

Headline: “Where Wisdom Meets Canvas”

Subheadline: “Collect AI-crafted philosophical art. Marry it to physical works. Trade openly in a marketplace organized by medium and enriched by ideas.”

# PART XI: CONTENT GENERATION PROMPTS

(Content from original Bible - see BIBLE1.docx for full prompts)

Key prompts included: - Website Outline Generator - Charter Generator - Launch Graphics Package

# PART XII: PRESS RELEASE

(Content from original Bible - see BIBLE1.docx for full press release)

Headline: “Turbomindz Launches Topics-Based NFT Marketplace Where AI-Crafted Art Meets Physical Works Through Community-Witnessed Trading”

# PART XIII: COMPREHENSIVE FAQ

## Section 1: Understanding Turbomindz [1]

Q1: What is Turbomindz? A community-governed, phygital marketplace where AI-generated philosophical NFTs can be “married” to physical artworks and traded through public negotiations.

Q2: What makes Turbomindz different? - Topics-based architecture (marketplace by medium, themes by topic) - Marriage system (permanent binding of physical + digital) - Public negotiations (transparency by design) - Community governance (peer-elected Elders)

Q3: Why is the marketplace organized by art type? Makes discovery simple for buyers, listing intuitive for sellers, and policy enforcement consistent.

Q4: Why are theme rooms organized by topic? 1. Legally clean (avoids IP issues) 2. Culturally clearer (intuitive organization) 3. More accessible (newcomers can join easily)

## Section 2: The Marketplace [1]

Q5: What are the marketplace categories? Paintings & Drawings, Sculpture & 3D, Digital & Generative, Photography & Editions, Prints & Multiples, Books/Zines/Manuscripts, Craft/Design/Wearables, Calligraphy/Lettering/Type, Commissions/Collaborations, Services/Studio Support

Q6: What are thread tags? [FS] For Sale, [IC] Interest Check, [AUCTION] Auction, [SOLD] Complete, [WTB/WTT] Buy/Trade, [PROVENANCE] Authentication, [COA] Certificate, [SHIPPING] Logistics

## Section 3: The Marriage System [[4]]

Q10: What does “Marriage” mean? Permanently binding a physical artwork to your NFT through social consensus.

Q11: How do I marry physical artwork? 1. Post photos (4-6) and video (20-60s) in #marriage-requests 2. Include description (title, type, medium, dimensions, condition) 3. Wait for Scribe verification (48h) 4. Receive ✅ VERIFIED stamp

## Section 4: Trading & Shipping [[4]]

Q13: What must be included in price? NFT value, packing, shipping, insurance (if >$200), handling fees. No surprise fees.

Q14: What are shipping responsibilities? Seller: Professional packing by art type, tracking, insurance for >$200 Buyer: Continuous unboxing video, 48h confirmation

## Section 5: Disputes [[4]]

Q17: What if something goes wrong? 1. Try to resolve directly in thread 2. Open formal dispute (48h window) 3. 5 Elders review evidence 4. Majority verdict (binding)

# PART XIV: USER GUIDES

(Content from original Bible - see BIBLE2.docx for full guides)